Types of user testing

There are three different types of user testing:

- Alpha testing, where a selected group of software users work closely with the development team to test early releases of the software.

- Beta testing, where a release of the software is made available to a larger group of users to allow them to experiment and to raise problems that they discover with the system developers.

- Acceptance testing, where customers test a system to decide whether or not it is ready to be accepted from the system developers and deployed in the customer environment.

Cohesive Group

Cohesive groups prioritize collective goals over individual interests under strong leadership, fostering loyalty and resilience to tackle challenges effectively:

The benefits of creating a cohesive group are:

- The group can establish its own quality standards Because these standards are established by consensus, they are more likely to be observed than external standards imposed on the group.

- Individuals learn from and support each other Group members learn by working together. Inhibitions caused by ignorance are minimized as mutual learning is encouraged.

- Knowledge is shared Continuity can be maintained if a group  member leaves. Others in the group can take over critical tasks  and ensure that the project is not unduly disrupted.

- Refactoring and continual improvement is encouraged  Group members work collectively to deliver high-quality results  and fix problems, irrespective of the individuals who originally  created the design or program.

Activities Involved In The Reengineering  Process:

To make legacy software systems easier to maintain,  you can reengineer these systems to improve their  structure and understandability

The activities in reengineering process are:

- Source code translation Using a translation tool, you  can convert the program from an old programming  language to a more modern version of the same language  or to a different language.

- Reverse engineering The program is analyzed and  information extracted from it. This helps to document its  organization and functionality. Again, this process is usually  completely automated.

- Program structure improvement The control structure  of the program is analyzed and modified to make it easier  to read and understand. This can be partially automated,  but some manual intervention is usually required.

- Program modularization Related parts of the program  are grouped together, and, where appropriate, redundancy  is removed. In some cases, this stage may involve  architectural refactoring (e.g., a system that uses several  different data stores may be refactored to use a single  repository). This is a manual process.

- Data reengineering The data processed by the program  is changed to reflect program changes. This may mean  redefining database schemas and converting existing  databases to the new structure. You should usually also  clean up the data. This involves finding and correcting  mistakes, removing duplicate records, and so on. This can  be a very expensive and prolonged process.

Advantages of reengineering

- Reduced risk

There is a high risk in new software development. There may be  development problems, staffing problems and specification  problems.

- Reduced cost

The cost of re-engineering is often significantly less than the  costs of developing new software.

Ethical Implications of Quoting Low Prices for Software Contracts with Ambiguous Requirements

No, it is generally unethical for a company to quote a low price for a software contract knowing the requirements are ambiguous and planning to charge high prices for subsequent changes. This practice misleads customers, undermines  trust,  and  violates  professional  integrity. Instead,  companies  should  provide  realistic  estimates that  reflect  the  true  scope  of  the  project,  clearly communicate any uncertainties, and work collaboratively with  customers  to  clarify  requirements  and  anticipate potential  costs.  This  approach  fosters  transparency, fairness, and a trust-based relationship, which ultimately benefits  both  the  customer  and  the  company.  Ethical practices ensure long-term customer satisfaction and a positive business reputation.

Release Plan for 4 Sprints

XYZTECH is updating its software application through 4 planned sprints, focusing on the most important tasks first. A new app version is delivered at the end of each sprint, but updates are released to users  after  every  2  sprints.  Prepare  a  release  plan  showing  the number of app versions and releases by the end of the 4th sprint, detailing the work included in each.

Software quality

- Quality, simplistically, means that a product should meetits specification.

- This is problematical for software systems

- There is a tension between customer quality requirements (efficiency, reliability, etc.) and developer quality requirements (maintainability, reusability, etc.);

- Some quality requirements are difficult to specify in an unambiguous way;

- Software specifications are usually incomplete and often inconsistent.

- The focus may be ‘fitness for purpose’ rather than specification conformance.

Software quality attributes

Software Quality Review Items

- Static analysis of the code

- Need for Refactoring

- Algorithm analysis / Logical Implementation

- Application Architecture

- Database Design

- Documentation

- Versioning and Deployment Strategy

- Performance and Security Analysis

User Testing

User testing is a way to make sure that a software product is not only useful but also easy for people to use. The goal is to check if the software’s features help users do what they need to do and if users can understand and use these features without any trouble.

Types of User Testing:

- Alpha Testing: In this phase, a small group of users, who are often close to the development team, test early versions of the software. These users work directly with the developers to find and report any bugs or issues. This early feedback helps fix problems before the software is released to a larger audience.

- Beta Testing: After alpha testing, the software is released to a larger group of users who test it in real-world scenarios. These beta testers experiment with the software and report any problems they encounter. This testing helps developers find and fix issues that weren’t discovered during alpha testing, making the software more reliable before it is fully released.

- Acceptance Testing: In this final phase, customers or end-users test the software to decide if it meets their needs and requirements. They check if the software is ready to be used in their own environment. If the software passes acceptance testing, it is considered ready for deployment and can be officially used by the customer.

These testing phases are crucial for ensuring that the software works well, meets user needs, and is ready for widespread use.

Cohesive Group

A cohesive group is one where members work together towards common goals rather than focusing on their own interests. Strong leadership helps build loyalty and teamwork, making the group better at overcoming challenges.

Benefits of a Cohesive Group:

- Creating Quality Standards: The group can set its own quality standards by agreeing on them together. These standards are often followed more closely than ones set by outsiders because they are created by everyone in the group.

- Learning and Support: Members of the group help each other learn and grow. Working together reduces the fear of making mistakes, as everyone learns from each other’s experiences.

- Sharing Knowledge: If someone leaves the group, others can take over their important tasks. This means the work continues smoothly, and the project isn’t interrupted.

- Encouraging Improvement: The group works together to improve and fix problems, no matter who made the original design or code. This collective effort helps ensure high-quality results and ongoing improvement.

In simple terms, a cohesive group is like a well-oiled machine where everyone helps each other, shares knowledge, and works together to achieve great results.

Activities Involved in the Reengineering Process

Reengineering helps make old software easier to maintain by improving its structure and making it more understandable. Here are the main activities involved in reengineering:

- Source Code Translation: This involves using tools to convert old software code into a newer version of the same programming language or a completely different language. This makes the software more modern and easier to work with.

- Reverse Engineering: The software is analyzed to understand how it works and to document its design and functions. This is usually done automatically with special tools.

- Program Structure Improvement: The way the software is organized is examined and improved to make it easier to read and understand. This can be partly automated, but some manual adjustments are often needed.

- Program Modularization: Related parts of the software are grouped together and redundant elements are removed. Sometimes, this involves changing the software’s architecture, like consolidating multiple data stores into one. This process is done manually.

- Data Reengineering: The data used by the software is updated to match the changes in the software. This may involve updating database structures and cleaning up data by fixing mistakes and removing duplicates. This can be time-consuming and costly.

Advantages of Reengineering:

- Reduced Risk: Reengineering is less risky than developing new software from scratch. It avoids problems related to new development, such as staffing issues and unclear requirements.

- Reduced Cost: Reengineering is often cheaper than creating new software because it builds on existing systems rather than starting from scratch.

Ethical Implications of Quoting Low Prices for Software Contracts with Ambiguous Requirements

It’s generally considered unethical for a company to quote a very low price for a software project when the requirements are unclear, with the intention of charging much higher prices later for changes. This approach deceives customers, breaks trust, and lacks professional honesty.

Instead, companies should:

- Give Realistic Estimates: Provide a price that reflects the actual work needed, even if the requirements are not fully clear.

- Communicate Clearly: Let customers know if there are any uncertainties about the project and work with them to clarify what’s needed.

- Plan for Costs: Anticipate potential changes and explain these to the customer upfront.

By being transparent and fair, companies build trust and ensure a better relationship with their customers. This leads to more satisfaction and a better reputation for the business in the long run.

Release Plan for 4 Sprints

XYZTECH is updating its software application through four planned sprints, with a focus on prioritizing key tasks. At the end of each sprint, a new app version is delivered. However, updates are released to users after every two sprints. This results in four app versions and two releases by the end of Sprint 4.

App Version 1, delivered after Sprint 1, includes Feature 1, Feature 2, Bugfix 1, Change 1, and Task 1. Sprint 2 adds Feature 3, Feature 4, Bugfix 2, Task 2, and another Feature 2. Consequently, App Version 2 includes all these elements along with the work from Sprint 1.

Release 1, which is delivered after Sprint 2, comprises all the work from Sprint 1 and Sprint 2. This ensures that users receive a substantial update with significant improvements and new features.

Moving on, Sprint 3 introduces Feature 5, Feature 3, Bugfix 3, Bugfix 4, Change 2, and Task 3. App Version 3, delivered at the end of Sprint 3, includes all these tasks along with the accumulated work from Sprints 1 and 2. This allows for a comprehensive update with all the previous enhancements and fixes.

Finally, Sprint 4 includes Change 2 and Task 3. App Version 4, created at the end of Sprint 4, encompasses these tasks and all the work from the previous sprints. Release 2, the final update, includes everything from Sprints 1 through 4.

This structured approach ensures continuous improvement and timely delivery of updates. By balancing development and deployment effectively, XYZTECH can maintain a steady pace of progress while providing users with regular and substantial updates.

Software Quality

Quality means that a product should meet its specifications, or in other words, it should do what it's supposed to do. However, achieving this for software systems can be tricky.

Here are some challenges:

- Different Quality Needs: Customers want the software to be efficient, reliable, and easy to use. Developers, on the other hand, want it to be easy to maintain, update, and reuse in other projects. Balancing these needs can be difficult.

- Hard to Specify: Some quality requirements, like how reliable or efficient the software should be, are hard to describe clearly and without any confusion.

- Incomplete Specifications: The initial instructions or plans for the software are often not fully detailed or may even have contradictions.

Instead of focusing solely on whether the software meets every single specification, it may be more practical to focus on whether the software is fit for its intended purpose. This means checking if it effectively solves the problem or performs the tasks it was designed for.

Software Quality Attributes

Software quality attributes are characteristics that determine how well software meets user needs and performs its tasks. Here are some key attributes:

- Reliability: The software should perform consistently and accurately under specified conditions. It should work correctly without failures for a certain period.

- Usability: The software should be easy to use and understand. Users should be able to learn how to use it quickly and perform their tasks efficiently.

- Efficiency: The software should make optimal use of system resources, such as memory, processing power, and bandwidth. It should perform tasks quickly and handle large amounts of data without slowing down.

- Maintainability: The software should be easy to modify, fix, and update. Developers should be able to understand the code, make changes, and improve the software without causing new issues.

- Portability: The software should work on different platforms and environments with minimal changes. It should be easy to transfer from one system to another.

- Security: The software should protect against unauthorized access, data breaches, and other security threats. It should ensure data integrity and confidentiality.

- Scalability: The software should handle increasing amounts of work or users without compromising performance. It should be able to grow and expand as needed.

- Reusability: Parts of the software, such as code or components, should be usable in other projects or contexts, reducing development time and effort.

- Testability: The software should be easy to test, with clear and measurable requirements. This helps ensure that it works correctly and meets its specifications.

- Interoperability: The software should work well with other systems, software, and components. It should be able to exchange data and use other systems' functions seamlessly.

These attributes help ensure that software is of high quality, meeting user needs, performing well, and being easy to maintain and update.

Software Quality Review Items

Reviewing software quality involves looking at several important aspects to ensure the software is well-made and performs well. Here are some key items to check, explained in simple words:

- Static Analysis of the Code: This means checking the code without running it. Tools are used to find errors, bugs, and potential issues. It helps ensure the code follows good practices and is free of common mistakes.

- Need for Refactoring: Refactoring involves improving the code's structure without changing its behavior. It's like cleaning up and organizing the code to make it easier to read, maintain, and extend.

- Algorithm Analysis / Logical Implementation: This involves examining how the software's logic and algorithms work. It ensures that the methods and processes used are efficient and correctly solve the problems they are meant to address.

- Application Architecture: This looks at the overall design of the software, including how different parts of the system interact. A good architecture makes the software more scalable, maintainable, and easier to understand.

- Database Design: This checks how the data is organized and stored in the database. Good database design ensures data is stored efficiently, securely, and can be accessed quickly when needed.

- Documentation: Documentation includes written materials that explain how the software works, how to use it, and how to maintain it. Good documentation is clear, thorough, and helps users and developers understand the software.

- Versioning and Deployment Strategy: This involves managing different versions of the software and planning how updates are released and installed. A good strategy ensures that new features and fixes are delivered smoothly without disrupting users.

- Performance and Security Analysis: This checks how well the software performs under different conditions and how secure it is from threats. Performance analysis ensures the software runs efficiently, while security analysis protects against unauthorized access and data breaches.

Reviewing these items helps ensure the software is high quality, reliable, and meets user needs.

### Equivalence Partition Question

#### Scenario

You are developing a function named password_check that verifies the validity of passwords based on the following criteria:

- The password must be between 8 and 20 characters long.

- The password must contain at least one uppercase letter, one lowercase letter, one digit, and one special character from the set !@#$%^&*().

- The password must not contain any spaces.

#### Task

#### Identify equivalence partitions for the password_check function and provide test cases for each partition, including edge cases.

To ensure the robustness of the `password_check` function, we can identify various equivalence partitions and corresponding test cases based on the defined criteria. The password must be between 8 and 20 characters long, contain at least one uppercase letter, one lowercase letter, one digit, and one special character from the set `!@#$%^&*()`, and must not contain any spaces.

The first equivalence partition includes correct passwords. These are passwords that meet all the criteria, such as "Passw0rd!", "Valid@123", and "StrongPassword1#". We also need to test edge cases within this partition, such as passwords with exactly 8 characters like "A1!aaaaa" and passwords with exactly 20 characters like "A1!aaaaaaaaaaaaaaaaa".

The second partition includes incorrect passwords that are either too short or too long. Examples include "Short1!" (less than 8 characters) and "ThisIsAVeryLongPassword123!" (more than 20 characters). Edge cases in this partition include passwords like "A1!" (4 characters) and "A1!aaaaaaaaaaaaaaaaaaaa" (22 characters).

The third partition includes passwords lacking an uppercase letter. Examples are "password1!" and "lowercase@123". Edge cases might include passwords like "a1!aaaaaaaa" (no uppercase).

The fourth partition consists of passwords missing a lowercase letter, such as "PASSWORD1!" and "UPPERCASE@123". An edge case here would be "A1!AAAAAAAA" (no lowercase).

The fifth partition includes passwords without a digit, for example, "Password!" and "Valid@Password". An edge case in this partition is "A!aaaaaaaa" (no digit).

The sixth partition involves passwords missing a special character. Examples include "Password1" and "Valid1234". An edge case would be "A1aaaaaaaa" (no special character).

The final partition includes passwords containing spaces, such as "Password 1!" and "Invalid Password@123". An edge case example is "A1! aaaaaa" (contains a space).

By identifying these equivalence partitions and testing the edge cases, we can create a comprehensive set of tests to ensure the `password_check` function behaves correctly across a wide range of input scenarios. This approach helps in detecting potential bugs and ensures the function adheres to its intended behavior.

#### Scenario

You are developing a function named name_check that validates names based on the following criteria:

- The name must be between 2 and 40 characters long.

- The name must contain only alphabetic characters.

- The name can contain a single space between two words, but no spaces are allowed between characters within a word.

- Double spaces and leading/trailing spaces are not allowed.

#### Task

Identify equivalence partitions for the name_check function and provide test cases for each partition, including edge cases.

To ensure the robustness of the `name_check` function, we need to identify various equivalence partitions and corresponding test cases based on the defined criteria. The function should validate names that are between 2 and 40 characters long, contain only alphabetic characters, allow a single space between two words, and prohibit any leading or trailing spaces, as well as spaces between characters within a word.

The first equivalence partition includes correct names. These are names that meet all the criteria, such as "John," "Mary Jane," and "Alexander Hamilton." We also need to test edge cases within this partition, including names with exactly 2 characters like "Al" and names with exactly 40 characters.

The second partition includes incorrect names that are either too short or too long. Examples include "A" (less than 2 characters) and "ThisNameIsWayTooLongToBeConsideredValidAndShouldFail" (more than 40 characters). Edge cases in this partition include names like "A" (1 character) and names with 41 characters.

The third partition consists of names containing disallowed characters. Examples are "John123," "Mary-Jane," and "Anna@Smith." An edge case in this partition would be names with a hyphen like "Mary-Jane."

The fourth partition includes names with more than one space between words or spaces between characters within a word. Examples include "Mary  Jane" (double space between words) and "J o h n" (spaces between characters within a word). Edge cases here involve names like "Mary  Jane" and "J o h n."

The fifth partition involves names with leading or trailing spaces. Examples are " John" (leading space) and "Mary " (trailing space). Edge cases in this partition would be names with leading or trailing spaces.

By identifying these equivalence partitions and testing the edge cases, we can create a comprehensive set of tests to ensure the `name_check` function behaves correctly across a wide range of input scenarios. This approach helps in detecting potential bugs and ensures the function adheres to its intended behavior.

### Release Plan for XYZTECH Software Application

XYZTECH is planning to update its software application through four planned sprints, focusing on the most important tasks first. According to their strategy, a new app version is delivered at the end of each sprint, while updates are released to users after every two sprints. Below is the detailed release plan showing the number of app versions and releases by the end of the 4th sprint, including the work included in each version and release.

Semantic Versioning

XYZTECH follows semantic versioning (SemVer) for their updates. In this system:

- Major Updates: represent significant changes that are not backward-compatible.

- Minor Updates: introduce new features that are backward-compatible.

- Bug Fixes: are backward-compatible updates that resolve issues in the software.

To manage these updates efficiently, XYZTECH utilizes development stages and version control mechanisms including tags and branches.

Development Stages

The development process is structured in three main stages:

1. DEV (Development): Initial phase where new features and changes are developed.

2. QA (Quality Assurance): Testing phase to ensure the software quality and functionality.

3. Production: Final phase where the software is deployed for user access.

Sprints, App Versions, and Releases

Sprint 1 focuses on delivering the initial set of features and fixes. At the end of Sprint 1, App Version 1.0.0 is created, which includes:

- Feature 1

- Bugfix 1

- Change 1

- Task 1

Sprint 2 adds more features and bug fixes. By the end of Sprint 2, App Version 1.1.0 is prepared. This version includes:

- Feature 3

- Feature 4

- Bugfix 2

- Task 2

- Feature 2

- All the work from Sprint 1

After Sprint 2, Release 1 is made available to users. This release, referred to as Release Version 1, includes all work completed in both Sprint 1 and Sprint 2, ensuring users have access to the cumulative updates and enhancements.

Sprint 3 continues with further developments. At the end of Sprint 3, App Version 1.2.0 is created. This version includes:

- Feature 5

- Bugfix 3

- Bugfix 4

- Change 2

- Task 3

- All the work from Sprint 1 and Sprint 2

Sprint 4 completes the planned updates. By the end of Sprint 4, App Version 1.3.0 is ready, encompassing:

- Change 2

- Task 3

- All the work from Sprint 1, Sprint 2, and Sprint 3

Finally, after Sprint 4, Release 2 is made available to users as Release Version 2. This release includes all work from Sprint 1, Sprint 2, Sprint 3, and Sprint 4, providing a comprehensive update to the software application.

Summary

By the end of the 4th sprint, XYZTECH will have created four app versions (1.0.0, 1.1.0, 1.2.0, 1.3.0) and two major releases (Release Version 1 and Release Version 2). Each app version and release builds upon the previous work, ensuring that all features, bug fixes, and changes are integrated and delivered to users incrementally and systematically.

Software Testing

Software testing is when you run your program with different inputs to see if it works as expected. You watch how it behaves to make sure it's doing what it's supposed to do. If it behaves correctly, the test passes. If it doesn't, the test fails. If your program works correctly with these inputs, you can assume it will likely work with similar inputs.

Unit Testing

Unit testing checks small parts of your program one by one. The goal is to run all the code in a unit at least once. The programmer tests each part as they build it.

Feature Testing

Feature testing checks if a combination of code units work together to create a feature. It tests every part of a feature. All programmers who worked on the feature should help test it.

Release Testing

Release testing checks if the complete system works as expected before it's given to customers. The software might be released as an online service or a downloadable file for computers or mobile devices. If DevOps is used, the development team does the release testing. Otherwise, a separate team handles it.

Version and Release Management

Invent Identification Scheme for System Versions

Come up with a clear way to identify different versions of the system.

Plan When New System Versions Are Produced

Decide when to create new versions of the system.

Ensure Proper Application of Version Management Procedures and Tools

Make sure the processes and tools for managing versions are used correctly.

Plan and Distribute New System Releases

Organize and send out new versions of the system to users.

Versions, Variants, and Releases

- Version: A version is a specific form of the system that has unique features or functions compared to other versions.

- Variant: A variant is a form of the system that has the same features but differs in other ways, like performance or platform compatibility.

- Release: A release is a version of the system that is made available to users outside the development team.

Version Identification

Procedures for Version Identification

Establish clear methods for identifying different versions of components.

Three Basic Techniques for Component Identification

1. Version Numbering

Use simple numbers to name versions, like V1, V1.1, V1.2, V2.1, V2.2, etc. Although it looks like a sequence, the structure is more like a tree or network. These names are not very descriptive. A hierarchical naming scheme might be better.

2. Attribute-Based Identification

Identify versions based on specific attributes or characteristics.

3. Change-Oriented Identification

Identify versions based on changes made.

Release Management

Releases Must Incorporate Changes

Releases should include fixes for errors found by users and adapt to hardware changes. They should also add new features.

Release Planning

Plan when to turn a system version into a release for users.

What are the key steps involved in project risk management, and why are they important?

Answer:

Project Risk Management involves identifying and managing potential problems that could affect a project's success. Here are the key steps:

1. Identify Risks

- Description: Find out what could go wrong in the project. These could be issues with time, cost, quality, resources, or external factors.

- Importance: Knowing about potential problems early helps you prepare for them.

2. Assess and Analyze Risks

- Description: Evaluate how likely each risk is to happen and how big its impact would be. Rank the risks to know which ones need more attention.

- Importance: Understanding which risks are most serious helps you focus on the most critical ones.

3. Plan Risk Responses

- Description: Decide what to do about each risk. You can avoid it, transfer it to someone else, reduce its impact, or accept it if it's minor.

-Importance: Having a plan ensures you're ready to handle risks in a way that minimizes their impact on the project.

4. Monitor and Control Risks

- Description: Keep an eye on risks throughout the project. Check if the risks are changing, if new ones are appearing, and if your plans are working.

- Importance: Continuous monitoring helps you catch and address issues early before they become big problems.

5. Communicate and Document Risks

- Description: Keep records of all risks and how you are dealing with them. Share this information with everyone involved in the project.

- Importance: Good communication ensures everyone knows about potential problems and how they are being managed, promoting teamwork and transparency.

Conclusion: Effective project risk management helps you anticipate and deal with potential problems, increasing the chances of project success. By following these steps, you can handle risks proactively and keep your project on track.

Risk management is about finding potential problems that could affect a project and planning how to handle them to minimize their impact.

What is a Risk?

- A risk is the chance that something bad will happen.

- Project risks: Affect the project's timeline or resources.

- Product risks: Affect the quality or performance of the software.

- Business risks: Affect the company making or buying the software.

Steps in Risk Management

1. Risk Identification

- Find all potential risks for the project, product, and business.

- Can be done by the team or the project manager using their experience.

- Common risk categories:

- Technology risks

- People risks

- Organizational risks

- Requirements risks

- Estimation risks

2. Risk Analysis

- Assess how likely each risk is to happen (very low, low, moderate, high, very high).

- Assess the impact if the risk happens (catastrophic, serious, tolerable, insignificant).

3. Risk Planning

- Develop strategies to manage each risk:

- Avoidance strategies: Reduce the chance the risk will happen.

- Minimization strategies: Reduce the impact if the risk happens.

- Contingency plans: Have a plan ready in case the risk happens.

4. Risk Monitoring

- Regularly check each risk to see if it is becoming more or less likely.

- Check if the potential impact of the risk has changed.

- Discuss key risks in management meetings.

In summary, risk management involves identifying potential problems, analyzing their likelihood and impact, planning how to manage them, and continuously monitoring them throughout the project.

Risk management involves identifying potential problems in a project and creating plans to handle them, minimizing their impact. A risk is the chance that something bad will happen. There are different types of risks, including project risks that affect the timeline or resources, product risks that affect the quality or performance of the software, and business risks that affect the organization making or buying the software.

The first step in risk management is identifying risks. This means finding all potential risks for the project, product, and business. It can be done by the team or the project manager using their experience. Common risk categories include technology risks, people risks, organizational risks, requirements risks, and estimation risks.

Next is analyzing risks, which involves assessing how likely each risk is to happen and what the impact would be if it does. Risks are evaluated based on their probability (very low to very high) and their potential impact (catastrophic, serious, tolerable, or insignificant.

After analyzing the risks, the next step is planning for them. This involves developing strategies to manage each risk. Avoidance strategies reduce the chance that the risk will happen, minimization strategies reduce the impact if the risk does happen, and contingency plans outline specific actions to take if a risk occurs.

Finally, risk monitoring is an ongoing process where each identified risk is regularly assessed to see if it is becoming more or less likely and if its potential effects have changed. Key risks should be discussed at management progress meetings to ensure they are effectively managed throughout the project.