CS-468

Software Quality Assurance & Testing

Complete Study Notes  —  CLO 3  +  Remaining CLOs

CLO 3 — Process, Planning, Organization & Static Testing

WEEK 4 — Software Process, CMM & ISO Standards

1. Software Process

A software process is a defined set of activities for developing software products. Without a repeatable process, only repeatable results you get are errors.

Why follow a process? It can be repeated in future projects, evaluated with metrics (cost, quality, time), and improved over time.

2. Capability Maturity Model (CMM)

Developed by SEI at Carnegie Mellon. A framework for evaluating and improving an organization's software development process. Organizations improve incrementally through 5 levels.

Immature vs Mature Organizations

| Immature Organization | Mature Organization |
| --- | --- |
| No defined process — everything ad hoc | Activities carried out in a planned manner |
| React to problems instead of preventing them | Processes and products measured continuously |
| Cost and schedule estimates wildly inaccurate | Estimates accurate due to rigorous measurement |
| No quality measurement program | Processes continually updated with tools & experience |
| Projects frequently overrun cost and time | Standards and policies play key roles |

CMM Levels

Each level (except Level 1) has Key Process Areas (KPAs) that must be satisfied before moving up.

| Level 1 Initial | No process model. Individuals decide everything. No KPAs. Every org starts here. - Ad hoc decisions - No planning - No KPAs defined |
| --- | --- |

| Level 2 Repeatable | Basic project management established. Past experience used for similar projects. - Requirements Management - Software Project Planning - Software Project Tracking & Oversight - Software Subcontract Management - Software Quality Assurance - Software Configuration Management |
| --- | --- |

| Level 3 Defined | Organization-wide standard processes defined and documented. - Organization Process Focus - Organization Process Definition - Training Program - Integrated Software Management - Software Product Engineering - Intergroup Coordination - Peer Review |
| --- | --- |

| Level 4 Managed | Metrics drive decisions. Quantitative insight into process and product quality. - Quantitative Process Management - Software Quality Management |
| --- | --- |

| Level 5 Optimizing | Continuous process improvement using data, new techniques and tools. - Defect Prevention - Technology Change Management - Process Change Management |
| --- | --- |

3. Models vs Standards vs Guidelines

| MODEL | STANDARD |
| --- | --- |
| Guidelines for a better way of doing things; not mandatory | Definitive way of doing things; mandatory unless exclusion justified |
| Adoption flexible — varies by level; no certification | Adoption is binary (pass/fail); certification after successful audit |
| Self-assessment; no validity period (e.g. CMMi) | Third-party audits; validity period (e.g. ISO 9001:2008) |
| May need interpretation; artifacts optional | Less room for interpretation; less freedom |

| GUIDELINE | STANDARD |
| --- | --- |
| Suggested ways; may be overruled | Mandatory; overruling is punishable |
| Expressed with 'should', 'may' | Expressed with 'shall', 'must' |
| More descriptive; includes examples | Less descriptive; examples may not exist |
| May or may not be written | Must be written to avoid miscommunication |

4. ISO Standards

- ISO 9126: Defines software quality characteristics visible to users.

- ISO 9000:2000: Three-part quality assurance standard — ISO 9000 (vocabulary), ISO 9001 (requirements), ISO 9004 (improvement guidelines).

ISO 9000 — 8 Principles

- Customer Focus: Satisfy customers' needs and expectations

- Leadership: Leaders set direction and communicate it effectively

- Involvement of People: People at all levels are informed, involved, encouraged to be creative

- Process Approach: Managing activities as processes increases efficiency

- System Approach to Management: A system is a set of interacting processes

- Continual Improvement: Ongoing improvement is a permanent objective

- Factual Approach to Decision Making: Decisions based on facts, data, and measured information

- Mutually Beneficial Supplier Relationships: Fair terms and contracts with third-party suppliers

ISO 9001 — 5 Kinds of Requirements

- Systemic: A Quality Management System (QMS) with defined quality policy and objectives

- Management: Upper management must support QMS and ensure organization-wide quality awareness

- Resource: Right kind and quantity of resources must back quality objectives

- Realization: Processes that transform customer requirements into products

- Remedial: Measurement, analysis, and continual improvement of process performance

WEEK 5 — Fundamental Test Process & Test Case Design

1. The Fundamental Test Process (5 Stages)

Memory Tip: Plan → Analyse → Implement/Execute → Evaluate → Close

Stage 1 — Test Planning & Control

- Planning: Decide WHAT will be tested, HOW, and WHO will do it

- Define Test Completion Criteria — how you know when testing is finished

- Control: Ongoing comparison of progress vs plan; adjust plans when needed

- Both planning and control are continuous throughout the testing effort

Stage 2 — Test Analysis & Design

- Bridge between Planning and Execution

- Identify test conditions (what to test) and combine into test cases (how to test)

- Design test data required for test conditions

- Predict expected results BEFORE execution — prevents missing critical failures

Stage 3 — Test Implementation & Execution

- Running actual tests — most visible part but impossible without other stages

- Check test environment before starting; set up / tear down as needed

- Run most important tests FIRST (prioritized during planning)

- Log outcomes; compare expected vs actual results

- Discrepancy found → raise a test incident for investigation

Stage 4 — Evaluating Exit Criteria & Reporting

- Check if exit criteria (set during planning) have been met

- Example: target 85% statement coverage but achieved 75% → change criteria OR run more tests

- Write test summary report for stakeholders

Stage 5 — Test Closure Activities

- Wrap up the testing effort; archive test materials and lessons learned

2. Key Terminologies

- Test Condition: An item/event of a component or system verifiable by one or more test cases (e.g. a function, feature, structural element).

- Test Case: Input values + execution preconditions + expected results + post-conditions. Gets system to a starting state, applies inputs, checks outcome, defines end state.

- Test Procedure Specification: A sequence of actions (test script) to execute a test — navigate, input, check result.

- Test Execution Schedule: Orders all test procedures correctly so tests can be run efficiently.

3. Test Case Design Example

Scenario: Input screen with Title (dropdown), Surname (max 20 alpha + hyphen), First Name (max 20 alpha). All fields required. Press Enter to validate.

Valid example: Title: Mr, Surname: "Compo", First Name: "Simmonite" → moves to job input screen

Invalid example: Surname: "123" (contains numbers) → error message displayed

Test Procedure Steps

- Navigate to the appropriate input screen

- Select a title from the dropdown

- Tab to Surname field and enter a value

- Tab to First Name field and enter a value

- Press the Enter key

- Check: system moves to next screen (valid input) OR displays error (invalid input)

WEEK 12 (Session 1) — Test Organization, Approaches & Planning

1. Test Organisation & Independence

Independent testing means testing is done by someone OTHER than the developer. More effective because authors find it hard to spot their own errors.

Levels of Independence (Low → High)

- Lowest: The developer tests their own code

- Low: Independent testers embedded in the development team

- Medium: Independent permanent test team within the organization

- Medium-High: Testers provided by operational business units

- High: Specialist testers (usability, security, performance)

- Highest: Outsourced test team — contractors or other organizations

Benefits & Drawbacks of Independent Testing

| Benefits | Drawbacks |
| --- | --- |
| Tester sees different defects than the author | Tester isolated from team — depends on outdated documentation |
| Tester is unbiased and objective | Tester seen as a bottleneck (last stage, affected by all prior delays) |
| Tester sees what was ACTUALLY built, not what dev thought was built | Developers lose sense of quality responsibility |
| Tester makes no assumptions about quality | Creates invisible fence between devs and testers — communication suffers |

2. Roles — Test Leader vs Tester

| Test Leader | Tester |
| --- | --- |
| Coordinates test strategy and plan with project managers | Reviews and contributes to test plans |
| Plans resources, effort, schedule, and cost | Analyses requirements for testability |
| Manages specification, implementation, and execution | Creates test specifications from test basis |
| Takes corrective action based on results | Sets up the test environment and prepares test data |
| Defines metrics for measuring test progress | Executes tests, logs results, documents defects |
| Decides what to automate and how | Automates tests if required |
| Writes test summary report | Reviews tests written by other testers |

3. Test Approaches / Strategies

- Preventative: Test design starts early — stop defects being built in

- Reactive: Testing starts only after design and coding are complete

- Analytical (Risk-based): Directs testing to areas of greatest risk

- Model-based: Uses statistical info about failure rates

- Methodical: Failure-based, checklist-based, or quality characteristic-based

- Standard-compliant: Based on industry standards (e.g. Railway Signalling, MISRA)

- Process-compliant: Follows agile or waterfall processes

- Dynamic / Exploratory: Reactive testing; execution and evaluation happen simultaneously

- Consultative: Coverage driven by expert advice

- Regression-averse: Reuses existing tests; heavy automation of regression tests

4. Test Planning

Test planning defines the shape and size of the test effort. It produces a Master Test Plan with child test plans per level.

Test Plans in the V-Model

The Master/Project Test Plan sits at the top. It spawns level-specific plans as detail becomes available.

| # | Heading | Details |
| --- | --- | --- |
|  | Master / Project Test Plan | High-level plan produced early in the project. Covers all test activities. Baseline for all child plans. |
|  | Component Test Plan | Detailed plan for unit/component-level testing of individual code modules. |
|  | Integration Test Plan | Detailed plan for testing interfaces and interactions between components. |
|  | System Test Plan | Detailed plan for end-to-end system-level testing. |
|  | Acceptance Test Plan | Detailed plan for verifying the system meets customer requirements; often involves the customer. |

Note: Change requests and changing priorities require iterative revision. Several versions of test plans are usually produced, reviewed, and re-issued.

Factors Influencing Test Planning

8 factors that shape every test plan:

| Factor | Meaning |
| --- | --- |
| Risks | What could go wrong in the project or product? |
| Constraints | Budget, time, people, tools limitations |
| Resources | Staff, environment, tools available |
| Criticality | How critical is the system? (safety-critical vs low risk) |
| Test Policy | Organization-level rules on how testing must be done |
| Scope of Testing | What is in and out of scope for testing? |
| Test Objectives | What are we trying to achieve by testing? |
| Testability | How easy is the software to test? |

IEEE 829 Test Plan — All 16 Sections

Memory Aid: SPACEDIRT covers the main sections — Scope, People, Approach, Criteria, Environment, Deliverables, Identifier, Risks, Tasks

| # | Heading | Details |
| --- | --- | --- |
| 1 | Test Plan Identifier | A unique identifying reference, e.g. 'Doc ref XYZ v2' |
| 2 | Introduction | A brief introduction to the document and the project |
| 3 | Test Items | Software items that are the object of testing (source code, object code, job control code, control data). Include documentation references. |
| 4 | Features to be Tested | A feature is a characteristic of a software item (e.g. performance, portability, functionality). Identify all features and combinations with associated test design specs. |
| 5 | Features NOT to be Tested | All features NOT being tested and the reasons for exclusion. |
| 6 | Approach | Overall test strategy: techniques, coverage measures, types of testing to apply. |
| 7 | Item Pass / Fail Criteria | What determines if a test item has passed or failed. |
| 8 | Suspension & Resumption Requirements | Conditions that suspend testing and what must happen before resuming. |
| 9 | Test Deliverables | All documents/artifacts to be produced (plans, specs, logs, reports). |
| 10 | Testing Tasks | All tasks required to plan and execute the tests. |
| 11 | Environment Needs | Hardware, software, tools, network, and other infrastructure required. |
| 12 | Responsibilities | Who is responsible for each testing task. |
| 13 | Staffing & Training Needs | Skills needed; training required for team members. |
| 14 | Schedule | Timeline for all testing tasks and milestones. |
| 15 | Risks & Contingencies | Potential risks and plans to handle them. |
| 16 | Approvals | Who must approve the test plan; space for signatures. |

Entry Criteria (When can testing START?)

- Test environment is available and working

- Test tools are installed and ready

- Testable code is available

- All test data is available and correct

- All test design activity has completed

Exit Criteria (When does testing STOP?)

- All planned tests have been run

- A certain level of requirements coverage has been achieved

- No high-priority or severe defects remain outstanding

- All high-risk areas have been fully tested

- Budget has been spent or schedule date reached

WEEK 12 (Session 2) — Test Estimation, Monitoring & Control

1. Test Estimation

Two main approaches to estimating testing time and effort:

| Metrics-Based Approach | Expert-Based Approach (Wide Band Delphi) |
| --- | --- |
| Based on data from previous/similar projects | Based on experience and judgment of experts |
| Metrics: no. of test cases, time to develop/run, defects found, environment outages | Experts: business analysts, developers, architects, testers |
| More objective and data-driven | More subjective; useful when historical data is unavailable |
| Actual costs must be recorded for reuse in future | Distribute specs → individual estimates → amalgamate → agree |
| Most accurate when data is from truly similar projects | Can mix individual estimates with group discussion |

2. Factors Affecting Test Effort

Product Characteristics

- Size of the test basis (requirements, specs)

- Complexity of the final product

- Amount of non-functional requirements

- Security requirements (e.g. BS 7799)

- Documentation requirements (legislation may demand more)

- Availability and quality of the test basis

Development Process Characteristics

- Timescales and deadlines

- Budget available

- Skill levels — lower skill in dev = more defects; lower skill in testing = more documentation needed

- Amount of automated testing

Expected Outcome

- Expected number of errors / defects

- Number of test cases to be written

3. Test Progress Monitoring

After test planning, activities must be constantly reviewed against what is actually happening. Purpose: provide feedback and visibility.

Common Test Metrics

- % of test cases prepared (vs planned)

- % of test environment preparation done

- Test cases run / not run / passed / failed

- Defect density, defects found/fixed, failure rate, retest results

- Test coverage of requirements, risks, or code

- Tester confidence levels in the product

- Test milestone dates

- Testing costs vs benefit of finding the next defect

Trend: Dashboards display all key metrics on one screen for maximum visibility and impact.

4. Test Reporting — IEEE 829 Test Summary Report (8 Sections)

| # | Heading | Details |
| --- | --- | --- |
| 1 | Test Summary Report Identifier | The specific identifier for this document, e.g. TSR XYX v1 |
| 2 | Summary | Identifies items tested (with version numbers). Documents the test environments. References test docs (plan, cases, defect reports). |
| 3 | Variances | Reports deviations from the test approach/strategy, test plan, test specification, or test procedures. |
| 4 | Comprehensive Assessment | Measures actual progress against exit criteria and explains any differences. |
| 5 | Summary Results | Overview of test results; includes defects raised/fixed and those still unresolved. |
| 6 | Evaluation | Quality evaluation of each test item; risks of failure in production; based on test result metrics and pass/fail criteria. |
| 7 | Summary of Activities | Major test activities and events (environment outages, process strengths/weaknesses). Includes resource usage: planned vs actual spend. |
| 8 | Approvals | Identifies all approvers of the document. |

5. Test Control

Test control uses monitoring data to keep testing on track, especially when behind schedule.

- Reprioritize tests when a risk occurs (e.g. software delivered late)

- Change the test schedule due to environment unavailability

- Set entry criterion requiring defect fixes to be retested by developer before acceptance

- Adjust risk ratings after reviewing product risks

- Adjust test scope to handle late change requests

WEEK 14 — Testing Maturity Model (TMM)

TMM evaluates and improves the TESTING PROCESS specifically (unlike CMM which covers all software development). Has 5 levels like CMM but focused on testing maturity.

Structure: Each level (except Level 1) has Maturity Goals → Maturity Sub-goals → Activities, Tasks & Responsibilities (ATRs).

| Level 1 Initial | Testing is ad hoc and unplanned. Testing only starts after code is written. No trained testers, tools, or environments. Testing seen only as proof the system works. - No goals specified - Ad hoc test case design - Testing = debugging in practice |
| --- | --- |

| Level 2 Phase Definition | Testing separated from debugging. Basic planning and techniques introduced. - Goal 1 — Develop Testing & Debugging Goals: Committees formed; goals documented; defects tracked from discovery to fix - Goal 2 — Initiate Test Planning: Identify objectives, analyze risks, devise strategies, develop test specs, allocate resources - Goal 3 — Institutionalize Basic Testing Techniques: Expert group recommends techniques and tools; management enforces consistent use |
| --- | --- |

| Level 3 Integration | Testing fully integrated with the development process from the start. V-model adopted. - Goal 1 — Establish a Software Test Group: Independent test team with authority to influence quality - Goal 2 — Establish Technical Training Program: Ongoing training in testing techniques, tools, and review processes - Goal 3 — Integrate Testing into Software Life Cycle: Test phases mapped to dev phases (V-model) - Goal 4 — Control and Monitor Testing Process: Track effort, cost, schedule; define metrics and contingency plans |
| --- | --- |

| Level 4 Management & Measurement | Testing broadened with formal review programs and measurement programs. - Goal 1 — Establish Organization-wide Review Program: Detect defects early; review policies defined - Goal 2 — Establish Test Measurement Program: Define metrics, data collection plan, improvement action plan - Goal 3 — Evaluate Software Quality: Define quality attributes/goals; collect metrics to support quality goals |
| --- | --- |

| Level 5 Optimization / Defect Prevention | Continuous improvement using data, statistics, and advanced tools. - Goal 1 — Application of Process Data for Defect Prevention: Root cause analysis, defect prevention team, eliminate recurring defects - Goal 2 — Statistical Quality Control: Measurable quality goals; Pareto analysis, histograms, control charts, usage modelling - Goal 3 — Test Process Optimization: Identify and improve testing practices; evaluate new tools continuously |
| --- | --- |

CMM vs TMM — Quick Comparison

| CMM | TMM |
| --- | --- |
| Covers entire software development process | Covers the testing process specifically |
| Developed by SEI at Carnegie Mellon | Developed to treat testing as a distinct process |
| Used to rate overall organizational maturity | Used specifically to improve test process maturity |
| KPAs: Requirements Mgmt, SQA, etc. | Goals: Test Planning, Test Group, Test Measurement, etc. |

WEEK 15 — Static Testing

1. What is Static Testing?

Static testing does NOT involve executing or running the program. It checks/monitors software at each phase of the SDLC without executing code.

| Benefit | Explanation |
| --- | --- |
| Identify Defects Early | Fix issues before deployment — saves time and money |
| Improve Code Quality | Catch syntax errors, coding standard violations, design flaws |
| Reduce Maintenance Costs | Cheaper to fix defects found early vs late in development |

2. Types of Static Testing

- Reviews: Examining software or documentation. Includes formal reviews, informal reviews, walkthroughs, inspections.

- Static Analysis: Analyzing code without execution using tools (SonarQube, PMD, FindBugs) to find defects, vulnerabilities, performance issues.

- Code Inspection: Manual review of source code by a team to find defects and violations.

- Document Review: Reviewing documentation for completeness, accuracy, and currency — done by technical writers or subject matter experts.

- Modeling: Creating models (data flow diagrams, state diagrams, use case diagrams) to identify defects or inconsistencies.

3. Static Testing Techniques

A. Software Inspection (Formal — Most Rigorous)

Applied to SRS, code, or design in EARLY SDLC stages. Involves 6 phases:

- Phase 1 — Planning for Inspection Meeting: Identify product to inspect. Assign Moderator who checks readiness, selects team, assigns roles, schedules meeting, distributes material.

- Phase 2 — Overview: Author presents logic, reasoning, functions, and purpose to the team. All members familiarized with objectives.

- Phase 3 — Individual Preparation: Each member studies material independently, identifies potential errors, records them in a log. Moderator compiles all logs and sends to author.

- Phase 4 — Inspection Meeting: Author discusses issues raised in the log. Team decides if each issue is a real error. Moderator concludes with a summary list of errors to fix.

- Phase 5 — Rework: Author fixes all bugs from the summary list and reports back to moderator.

- Phase 6 — Follow-up: Moderator checks all errors are resolved. If yes → document released. If no → another meeting scheduled.

B. Structured Walkthroughs (Informal — Simpler, 4 Steps)

- Step 1 — Organization: Assign roles: Coordinator (organizes), Presenter (introduces item), Scribe (notes issues), Tester (finds defects), Maintenance Oracle, Standards Bearer, User Representative.

- Step 2 — Preparation: Prepare for walkthrough; think of basic test cases to test the product.

- Step 3 — Walkthrough: Tester brings a small set of test cases; executes them mentally in the meeting; records results on paper.

- Step 4 — Rework & Follow-up: Bugs resolved. If no bugs → product approved for release. Otherwise → another walkthrough conducted.

C. Technical Reviews (Higher-Level — Involves Management)

Assesses product conformance to standards, guidelines, and specifications. More high-level than inspection or walkthrough.

- Moderator gathers and distributes material to all team members

- Moderator prepares indicators to evaluate against: consistency, documentation, standards adherence, completeness, problem definition

- Results recorded in a document with both defects AND suggestions

- Defects resolved; suggestions used to improve the product

Comparison — Inspection vs Walkthrough

| Inspection | Walkthrough |
| --- | --- |
| Formal and rigorous | Informal and simpler |
| 6 phases with a defined process | 4 steps |
| Inspector independently logs errors before meeting | Tester mentally executes test cases during meeting |
| Moderator manages entire process | Coordinator manages the team |
| Applied to SRS, code, design in early SDLC | Applied to any software artifact |
| Higher overhead | Lower overhead; good for early feedback |

4. Static Testing Tools

- Code Review Tools: Code Collaborator, Crucible, Gerrit

- Syntax Checkers: JSLint, ESLint, PyLint

- Bug Tracking Tools: Bugzilla, JIRA, Mantis

- Static Analysis Tools: SonarQube, PMD, FindBugs

- Documentation Generators: Doxygen, NaturalDocs

- Model Checking Tools: Alloy, NuSMV

Remaining CLOs — White Box Testing & Control Flow Graphs

WEEK 10 — Structure-Based (White Box) Testing

1. What is Structure-Based Testing?

White box (structure-based) testing uses the INTERNAL code structure to design test cases and measure coverage. Serves two purposes:

- Test coverage measurement — how much of the code is covered

- Structural test case design — designing new tests to increase coverage

Key Limitation: 100% coverage does NOT mean 100% tested! Coverage only measures what code exists — it cannot detect missing functionality.

2. Coverage Formula

Coverage = (Items Exercised / Total Items) × 100%

3. Statement Coverage

Measures the percentage of executable statements that have been executed.

Statement Coverage = (Statements Exercised / Total Statements) × 100%

Example

Code:  IF A > B THEN print 'A is greater' ENDIF

- One test case with A = 12, B = 10 achieves 100% statement coverage

- But this does NOT cover the FALSE outcome of the IF statement

4. Decision Coverage

A decision is an IF, WHILE, DO-WHILE, CASE statement. Each has outcomes (True / False). Decision coverage measures how many outcomes are exercised.

Decision Coverage = (Decision Outcomes Exercised / Total Decision Outcomes) × 100%

Example

Code:  READ A, B;  C = A - B;  IF C < 0 THEN PRINT 'C negative' ENDIF

- Test 1: A=20, B=15 → C=-10 → C<0 is TRUE → exercises TRUE outcome

- Test 2: A=10, B=2  → C=8   → C<0 is FALSE → exercises FALSE outcome

- Both tests together → 100% decision coverage

Key Rule: 100% decision coverage always implies 100% statement coverage. The reverse is NOT true.

5. Loops

| Loop Type | What to Test |
| --- | --- |
| WHILE (pre-test) | Loop executes (condition TRUE at least once) AND loop skips (condition FALSE immediately) |
| DO-WHILE (post-test) | Loop body always runs at least once; test continue AND exit conditions |
| FOR loop | Similar to WHILE; test including zero iterations if possible |

6. Case Study — Airline Upgrade

Economy ticket holders may be upgraded (if Gold Card). Non-gold holders may be bumped if flight full and checked in late.

Test Data for Maximum Decision Coverage

- Test 1: Gold card holder who gets upgraded — covers Gold Card=YES → Upgrade path

- Test 2: Non-gold card holder who stays in economy — covers NOT bumped path

- Test 3: Person who gets bumped — covers Gold Card=NO → Full → Late → BUMPED

Statement Coverage of These 3 Tests

With 10 total statements and all 10 exercised: Statement Coverage = 10/10 × 100% = 100%.

WEEK 11 — Control Flow Graph & Hybrid Flow Graph

1. What is a Control Flow Graph (CFG)?

A CFG shows decision points and flow of control in code — like a flowchart but shows ONLY decision structures.

- Node: Any point where flow of control is modified (decision point) or returns to main flow (ENDIF, END WHILE)

- Edge: A line connecting two nodes

- Region: A closed area enclosed within nodes and edges

2. Control Flow Sub-Graphs

| Structure | Description |
| --- | --- |
| Sequence | Straight line — no decisions, no branching |
| IF-THEN | Node splits into TRUE and FALSE edges; both rejoin at ENDIF node |
| WHILE / FOR (Pre-test loop) | Decision at top; TRUE enters loop body and loops back; FALSE exits |
| DO-WHILE (Post-test loop) | Executes body first; checks condition at bottom; TRUE loops back; FALSE exits |

3. Steps to Draw a CFG

- Analyse the code — identify ALL control structures (ignore sequential statements)

- Add a NODE for every decision statement (IF, WHILE, FOR, CASE)

- Expand each node by substituting the appropriate sub-graph for that structure

4. Hybrid Flow Graph

A combination of CFG and flowchart. Labels each edge with a letter so paths can be written as letter sequences, e.g. 'abcegh' or 'abdfgh'. Makes it easy to identify which paths need test cases.

Example — Interest Rate Program

- Path 'abcegh': Balance between £1,000 and £10,000 → medium interest rate

- Path 'abdfgh': Balance > £10,000 → high interest rate

- Balance < £1,000 path NOT needed for 100% statement coverage

- Result: 2 test cases — Balance = £5,000 and Balance = £20,000 — achieve 100% statement coverage

Airline Case Study CFG / Hybrid

- Edges labeled a, b, c... — each path through the graph represents a unique scenario

- Gold card upgraded path, non-gold economy path, and bumped path each form distinct labeled paths

5. Coverage Summary

| Coverage Measure | Formula |
| --- | --- |
| Statement Coverage | (Statements Exercised / Total Statements) × 100% |
| Decision Coverage | (Decision Outcomes Exercised / Total Decision Outcomes) × 100% |
| Path Coverage | (Paths Exercised / Total Unique Paths) × 100% |

Strength order: Path Coverage > Decision Coverage > Statement Coverage. Always aim for at least decision coverage.

Quick Revision Card — One-Line Summaries

| Topic | One-Line Summary |
| --- | --- |
| Software Process | A repeatable set of activities — without it, only errors repeat |
| CMM Level 1 (Initial) | No process; ad hoc; no KPAs |
| CMM Level 2 (Repeatable) | Basic PM; 6 KPAs including requirements mgmt and SQA |
| CMM Level 3 (Defined) | Org-wide standard processes; 7 KPAs including peer review |
| CMM Level 4 (Managed) | Metrics drive decisions; 2 KPAs: Quantitative PM & SQM |
| CMM Level 5 (Optimizing) | Continuous improvement; 3 KPAs: Defect Prevention, Tech & Process Change Mgmt |
| ISO 9000 — 8 Principles | Customer Focus, Leadership, People, Process, System, Improvement, Facts, Suppliers |
| ISO 9001 — 5 Requirements | Systemic, Management, Resource, Realization, Remedial |
| Fundamental Test Process | Plan → Analyse → Implement/Execute → Evaluate → Close |
| Test Condition | A characteristic of software you can check with a test |
| Test Case | Inputs + preconditions + expected results + post-conditions |
| Test Procedure | Step-by-step script to execute a test |
| Independent Testing | Testing by someone other than developer — finds different defects |
| Levels of Independence | Developer → Embedded tester → Permanent team → Business unit → Specialist → Outsourced |
| Preventative Approach | Test design starts early to stop defects being built in |
| Reactive Approach | Testing starts only after design and coding complete |
| SPACEDIRT | Scope, People, Approach, Criteria, Environment, Deliverables, Identifier, Risks, Tasks |
| Test Plan Sections (IEEE 829) | 16 sections: Identifier, Introduction, Items, Features, Approach, Criteria, Risks, Tasks... |
| Entry Criteria | Conditions that must be met before testing can START |
| Exit Criteria | Conditions that must be met before testing can STOP |
| Metrics-Based Estimation | Uses historical data from past projects |
| Expert-Based Estimation | Uses experience of domain/test experts (Wide Band Delphi) |
| Test Progress Monitoring | Ongoing comparison of actual vs planned progress using metrics |
| IEEE 829 Test Summary Report | 8 sections: Identifier, Summary, Variances, Assessment, Results, Evaluation, Activities, Approvals |
| Test Control | Using monitoring data to take corrective action and keep testing on track |
| TMM Level 1 (Initial) | Ad hoc; testing only shows the system works |
| TMM Level 2 (Phase Definition) | Testing separated from debugging; basic planning started |
| TMM Level 3 (Integration) | Testing integrated into SDLC; independent test group formed |
| TMM Level 4 (Management) | Review programs + measurement programs established |
| TMM Level 5 (Optimization) | Defect prevention + statistical quality control + process optimization |
| Static Testing | Testing WITHOUT executing code — reviews, walkthroughs, inspections |
| Inspection | Formal 6-phase process; moderator-managed; most rigorous |
| Walkthrough | Informal 4-step process; tester mentally executes test cases in the meeting |
| Technical Review | Higher-level; involves management; checks conformance to standards |
| Statement Coverage | % of executable statements exercised by tests |
| Decision Coverage | % of decision outcomes (T/F) exercised — stronger than statement coverage |
| 100% Decision → ? | 100% decision coverage IMPLIES 100% statement coverage (not vice versa) |
| Control Flow Graph (CFG) | Nodes (decisions) + Edges (connections) — shows flow of control only |
| Hybrid Flow Graph | CFG with labeled edges so paths can be written as letter sequences |

End of CS-468 SQA&T Study Notes  |  Good luck in your exams!