# Technical Scenario: E-Commerce Platform Development with Diagrams

## Project: "QuickCart" E-Commerce System Development

### Phase 1: Initial Contact & Discovery

Company: UrbanMart Retail

Need: Complete e-commerce platform with:

- Product catalog

- Shopping cart

- Payment gateway

- Admin dashboard

- Mobile app

Contact → ABC Software House

↓

Discovery Meeting (Zoom)

↓

Requirements Document

↓

Proposal & Contract Signed

Phase 2: Communication Architecture Diagram

### Phase 3: Technical Communication Channels

### Phase 4: Daily Technical Standup Flow

┌─────────────────────────────────────────────────┐

│           DAILY STANDUP (9:00 AM)               │

│  Duration: 15 mins | Platform: Microsoft Teams  │

├─────────────────────────────────────────────────┤

│ Dev 1:                                           │

│ ✅ Yesterday: Built cart API endpoints          │

│ 🎯 Today: Integrate Stripe payment              │

│ ⚠️ Blocked: Need SSL cert from client IT        │

│                                                │

│ Dev 2:                                           │

│ ✅ Yesterday: UI for product listing           │

│ 🎯 Today: Responsive design for mobile         │

│ ✅ No blockers                                 │

│                                                │

│ QA:                                             │

│ 🔍 Testing: Cart functionality                 │

│ 🐛 Found: 3 bugs (high priority)               │

│ 📋 Logged: In Jira #EC-101, #EC-102, #EC-103   │

└─────────────────────────────────────────────────┘

### Phase 5: Weekly Technical Sync Diagram

### Phase 6: Technical Documentation Flow

┌─────────────────────────────────────────────────────────────┐

│                    DOCUMENTATION HIERARCHY                  │

├─────────────────────────────────────────────────────────────┤

│ Level 1: Business Requirements                              │

│   • Use Case Diagrams (Mermaid)                            │

│   • User Stories (Jira/Confluence)                         │

│                                                             │

│ Level 2: Technical Specifications                           │

│   • API Documentation (Swagger/Postman)                    │

│   • Database Schema (ER Diagrams)                          │

│   • System Architecture (UML Diagrams)                     │

│                                                             │

│ Level 3: Implementation Details                             │

│   • Code Comments (In-line)                                │

│   • README.md files (GitHub)                               │

│   • Deployment Guides (Docker/Kubernetes)                  │

│                                                             │

│ Level 4: Operational                                        │

│   • Runbooks (Troubleshooting)                             │

│   • Monitoring Dashboards (Grafana)                        │

│   • Backup/Recovery Procedures                             │

└─────────────────────────────────────────────────────────────┘

### Swagger and Postman are tools used for API documentation, testing, and collaboration—but they serve different purposes.

### Phase 7: API(Application Programming Interface) Communication Example

# API Development Communication Flow

Feature: User Registration

Timeline: Sprint 3 (Days 1-5)

Communication Events:

1. Day 1: API Contract Shared (Swagger YAML)

├── Sent to: Frontend Team, QA, Client IT

├── Channel: GitHub + Slack

└── Review Deadline: 24 hours

2. Day 2: Feedback Incorporated

├── Changes: Added email verification field

├── Version: v1.1

└── Approval: Email confirmation from client

3. Day 3-4: Development

├── Daily commits with PR (Pull Requests)

├── Code review comments in GitHub

└── Automated tests in CI/CD pipeline

4. Day 5: Testing & Deployment

├── QA tests with Postman collection

├── Performance test results in Grafana

└── Deployed to Staging, client notified via email

A Pull Request (PR) is a GitHub/GitLab workflow feature used to propose, review, and merge code changes into a shared codebase.

## What is a Pull Request?

A Pull Request:

- Compares changes from one branch to another (usually → main)

- Shows what code was added, changed, or removed

- Allows code review and discussion

- Runs CI checks before merging

### Phase 8: Incident Communication Protocol

### Phase 9: Deployment Communication

### Phase 10: Metrics & Reporting Dashboard

### Phase 11: Handover & Knowledge Transfer

### Jira

- A project and issue tracking tool by Atlassian

- Used to manage tasks, bugs, user stories, and sprints

- Helps teams plan work, track progress, and manage workflows (Agile, Scrum, Kanban)

### Confluence

- A documentation and knowledge-sharing platform by Atlassian

- Used for project documentation, technical specs, meeting notes, and runbooks

- Often linked with Jira issues so documentation and tasks stay connected

### GitHub

- A source code hosting and version control platform

- Uses Git to manage code changes and collaboration

- Supports pull requests, code reviews, CI/CD workflows, and issue tracking

### Docker Hub

- A container image registry

- Stores and distributes Docker images (packaged applications with all dependencies)

- Commonly used in CI/CD pipelines to deploy applications consistently across environments

### Slack

- A team communication and collaboration tool

- Used for real-time messaging, channels, alerts, and integrations

- Receives notifications from tools like Jira, GitHub, and CI/CD systems

### Email

- A formal communication channel

- Used for notifications, approvals, reports, and external communication

- Often integrated with Slack and Jira for alerts and updates

## How they work together (arrows meaning)

- Jira ↔ Confluence
Issues link to documentation; docs reference tasks and requirements.

- Confluence ↔ GitHub
Technical docs link to repositories, code, and architecture details.

- GitHub ↔ Docker Hub
Code builds Docker images and pushes them to Docker Hub.

- Jira ↔ Slack
Task updates, comments, and status changes trigger Slack notifications.

- Slack ↔ Email

Alerts and messages can flow between real-time chat and email.

### Big Picture

This setup supports the full software development lifecycle:

- Plan → Jira

- Document → Confluence

- Code → GitHub

- Package & Deploy → Docker Hub

- Communicate → Slack & Email

CI/CD stands for Continuous Integration and Continuous Delivery (or Deployment).
It’s a practice that automates building, testing, and releasing software so changes move to users faster and more reliably.

## CI — Continuous Integration

What it means:
Developers frequently merge code changes into a shared repository.

What happens automatically:

- Code is pulled from GitHub

- Build starts

- Automated tests run

- Code quality checks run

Goal:
Catch bugs early and ensure new code doesn’t break existing functionality.

Example:
Every time someone pushes code to GitHub, tests run automatically.

## CD — Continuous Delivery / Continuous Deployment

### Continuous Delivery

- Code is always in a deployable state

- Deployment requires manual approval

### Continuous Deployment

- Code is automatically deployed after passing tests

- No manual approval

Goal:
Release software quickly, safely, and repeatedly.

## Typical CI/CD Pipeline (Simple Flow)

- Developer commits code → GitHub

- CI tool runs (GitHub Actions, Jenkins, GitLab CI)

  - Build

  - Test

  - Lint / Security checks

- Docker image built

- Image pushed to Docker Hub

- Deploy to environment (Dev / QA / Prod)

- Notifications sent → Slack / Email

- Status updated → Jira

## Common CI/CD Tools

- CI/CD engines: GitHub Actions, Jenkins, GitLab CI, CircleCI

- Containerization: Docker

- Registries: Docker Hub, AWS ECR

- Deployment: Kubernetes, Helm, Terraform

- Monitoring: Prometheus, Grafana

## Why CI/CD is important

- 🚀 Faster releases

- 🐞 Fewer bugs in production

- 🔁 Repeatable and reliable deployments

- 🤝 Better collaboration

- 🔐 Improved security through automated checks

## One-line summary

CI/CD is an automated pipeline that builds, tests, and deploys code every time it changes.

ETA stands for Estimated Time of Arrival (or Estimated Time to Completion, depending on context).

## What ETA means

It is a best-guess estimate of when something will be finished or delivered.

## Common meanings by context

### Project / Software development

- When a task, feature, or release is expected to be completed

- Example:
“The bug fix ETA is tomorrow by EOD.”

### CI/CD & DevOps

- Time when a build, deployment, or pipeline will finish

- Example:
“Deployment ETA: 10 minutes.”

### Delivery / Logistics

- When a package, service, or person will arrive

- Example:
“Courier ETA is 6 PM.”

## Where ETA is used in your toolchain

- Jira: ETA for issue or sprint completion

- Slack / Email: Sharing expected completion time

- CI/CD pipelines: Build or deploy completion estimate

## Important note

ETA is not a guarantee — it can change due to:

- Bugs

- Failed tests

- Dependencies

- Infrastructure issues

### Simple definition

ETA = When we expect something to be done or arrive.

SSL stands for Secure Sockets Layer
(today it’s technically TLS, but everyone still says SSL).

## What SSL is

SSL is a security technology that:

- Encrypts data between a user’s browser and a server

- Prevents data from being read or altered by attackers

## What SSL does (simple)

It makes:

- 🔒 Websites secure

- 🌐 http:// → https://

- 🔑 Data encrypted (passwords, payments, personal info)

## Why SSL is required

- Protects credit card and login data

- Prevents man-in-the-middle attacks

- Required by:

  - Stripe / payments

  - Browsers (Chrome shows warnings without it)

  - Security standards (PCI-DSS)

## How you know a site has SSL

- URL starts with https://

- 🔒 Padlock icon in the browser

- Certificate issued by a Certificate Authority (CA)

## Who provides SSL

- Client IT team

- Hosting providers

- Certificate Authorities like:

  - Let’s Encrypt

  - DigiCert

  - GlobalSign

## In your context

“Blocked: Need SSL cert from client IT”

Means:

- Payment integration cannot continue

- Server must have an SSL certificate installed

- Waiting on client IT to set it up

### One-line definition

SSL encrypts data so information sent over the internet stays private and secure.