# 1. SELENIUM TESTING

## What is Selenium?

- Definition: Web application testing framework for automated testing Purpose: Test web pages, forms, buttons, validation

## Code Structure (5 Steps)

1. DECLARATION    → Initialize browser driver & variables
2. BROWSER LAUNCH → Open target URL
3. FIELD INPUT    → Enter values into form fields
4. SUBMIT ACTION  → Click submit button
5. VERIFICATION   → Check if submission was successful

## URL Validation Logic

| After Submit | Meaning |
| --- | --- |
| Same URL + Success message | Form submitted, page refreshed |
| Different URL (e.g., "Thank you") | Redirected = Success |
| Same URL + Error message | Validation failed |

## What to Test: Form fields (name, email, password, etc.), Submit button click, URL change after submission, Validation/error messages

# 2. SCRUM AND AGILE

## What is Agility?

Definition: Capability to efficiently adapt to an ever-changing environment.

## Three Drivers of Agility

| Driver | Meaning |
| --- | --- |
| **Flow** | Steady, sustainable rate of work processing |
| **Learning** | Learn from past experiences, mistakes, knowledge discovery |
| **Collaboration** | Ways people work together for a single goal |

## Adaptive vs Predictive Approach

| Aspect | Predictive (Waterfall) | Adaptive (Agile) |
| --- | --- | --- |
| **Focus** | Planning future in detail | Flexibility to respond |
| **Assumption** | Stable, predictable environment | Fast, unpredictable changes |
| **Phases** | Sequential steps | Integrated, iterated |
| **Output** | Complete at end | Incremental deliverables |

## Agile Manifesto - 4 Core Values ⭐ MEMORIZE

| We Value | Over |
| --- | --- |
| **Individuals and interactions** | Processes and tools |
| **Working software** | Comprehensive documentation |
| **Customer collaboration** | Contract negotiation |
| **Responding to change** | Following a plan |

## Agile Manifesto - 12 Principles ⭐

Early & continuous delivery of valuable software

Welcome changing requirements, even late in development

Deliver working software frequently (weeks, not months)

Daily cooperation between business and developers

Projects built around motivated individuals who are trusted

Face-to-face conversation is best communication

Working software = primary measure of progress

Sustainable development - maintain constant pace

Continuous attention to technical excellence

Simplicity - maximize work NOT done

Best work emerges from self-organizing teams

Team reflects regularly on how to improve

## SCRUM FRAMEWORK ⭐⭐⭐

## Three Scrum Roles

| Role | Responsibility |
| --- | --- |
| **Product Owner** | Represents stakeholders, manages product backlog, prioritizes features |
| **Scrum Master** | Manages Scrum process, removes impediments, protects team |
| **Development Team** | ~7 people who develop the software (self-organizing) |

## Four Scrum Events (Ceremonies)

| Event | Purpose | When | Duration |
| --- | --- | --- | --- |
| **Sprint Planning** | Plan work for upcoming sprint | Start of sprint | 2-4 hours |
| **Daily Scrum** | Sync team, identify blockers | Daily | 15 minutes |
| **Sprint Review** | Demo completed work to stakeholders | End of sprint | 1-2 hours |
| **Sprint Retrospective** | Reflect on process, plan improvements | End of sprint | 1-2 hours |

## Three Scrum Artifacts

| Artifact | Description |
| --- | --- |
| **Product Backlog** | Ordered list of ALL requirements (user stories with story points) |
| **Sprint Backlog** | Items selected for CURRENT sprint |
| **Increment** | Sum of all completed items at sprint end |

## Sprint Workflow: Product Backlog → Sprint Planning → Sprint Backlog → Daily Scrum → Development → Sprint Review → Sprint Retrospective → REPEAT

## Product Backlog: It is a main list of everything that needs to be built in a product (features, fixes, improvements).

Example:

- There are 10 tasks (user stories).

- Each task has story points to show how difficult it is.

- The team can complete 10 points in one sprint.

- One sprint lasts 1 week.

Why important? It helps the team decide what to build first.

## Sprint Backlog:  It is the list of tasks the team chooses to finish in the current sprint.

Example:

- For Sprint 1, the team picked 3 tasks that match their capacity.

Why important? Keeps the team focused and prevents taking too much work.

## Daily Progress (Simple View)

- Day 1: Work started, nothing finished.

- Day 2: One task completed.

- Day 3: Two tasks completed, one remaining.

- Day 4: Last task almost done.

- Day 5: All tasks finished ✅

👉 This means the sprint was successful.

## Important Terms

✔ Story Points: Show how hard a task is (not how long it takes).
✔ Velocity: How much work a team finishes in one sprint.
✔ Sprint: A short time (1–4 weeks) to complete tasks.
✔ In Progress: Currently being worked on.
✔ Done: Fully completed.

## SCRUM VS KANBAN

| Aspect | Scrum | Kanban |
| --- | --- | --- |
| **Scheduling** | Fixed sprints with deadlines | Continuous flow |
| **Roles** | Specific duties (PO, SM, Team) | Not strictly determined |
| **Changes** | No changes mid-sprint | Encourages modifications |
| **KPIs** | Sprint velocity | Time to completion |
| **Best For** | Fixed deliverables | Flexible teams |

## SCENARIO QUESTIONS - How to Answer

Question Type: "In a project, X happened. What should PM do?"

Answer Approach: Identify which Scrum activity/event is relevant, Explain what SHOULD have been done, State the correct Scrum process

Example Scenario: "Team is confused about what to work on. What went wrong?"

Answer: Sprint Planning was not done properly. Product Owner should have clearly defined Sprint Backlog with prioritized items.

# 3. COCOMO ESTIMATION

## What is COCOMO? COnstructive COst MOdel - Software cost estimation model

# 4. PROCUREMENT CONTRACTS

## What is Procurement?

Obtaining goods/services from outside vendors (Supplier/Contractor/Seller).

## Four Procurement Processes

| Process | Description |
| --- | --- |
| **Plan Procurement** | Identify what to outsource |
| **Conduct Procurement** | RFI → RFP → Vendor Selection |
| **Control Procurement** | Monitor performance, three-way matching |
| **Close Procurement** | Final payment, contract closure |

## THREE MAIN CONTRACT TYPES

## 1. FIXED-PRICE CONTRACT

Key Characteristics: Price fixed at contract signing, Seller bears most risk, Best for well-defined scope, No price change unless scope changes

Subdivisions:

| Type | Description | Risk |
| --- | --- | --- |
| **Firm Fixed Price (FFP)** | Fixed amount, no adjustments | All on Seller |
| **Fixed Price Incentive Fee (FPIF)** | Fixed price + bonus for good performance | Mostly Seller |
| **FP-EPA** | Multi-year with inflation adjustment | Shared |

Use When: Scope is CLEAR, Requirements are DEFINED, Want to CONTROL COST

Examples: Purchasing apartment, Off-the-shelf software, Holiday package (all-inclusive), Road construction

## 2. COST REIMBURSABLE CONTRACT

Key Characteristics: Buyer reimburses ALL costs + fee, Buyer bears most risk, Best for uncertain/evolving scope, Watch for scope creep!

Subdivisions:

| Type | Description | Fee |
| --- | --- | --- |
| **Cost Plus Fixed Fee (CPFF)** | All costs + fixed fee | Fixed regardless of performance |
| **Cost Plus Incentive Fee (CPIF)** | All costs + incentive | Based on objective metrics |
| **Cost Plus Award Fee (CPAF)** | All costs + award | Based on subjective satisfaction |

Use When: Scope is UNCLEAR, Requirements will EVOLVE,  R&D or creative projects, Need specialized vendor skills

Examples: Research & Development, Event decoration, Media campaigns

## 3. TIME AND MATERIALS (T&M) CONTRACT

Key Characteristics:

Pay for time spent + materials used + profit

Risk shared between buyer and seller

Hybrid of fixed-price and cost-reimbursable

Components:

Time: Hourly/daily rate

Materials: Physical inputs

Use When: Moderate certainty, Scope partially defined, Support and maintenance work

Examples: Post-launch support, Staff augmentation, Consulting services

## SCENARIO: Development + Support Contract

Situation: Company needs both software development AND ongoing support.

Analysis:

| Aspect | Development | Support |
| --- | --- | --- |
| Scope | Clear deliverables | Unknown workload |
| Duration | Fixed timeline | Ongoing |
| Effort | Predictable | Varies (10 hrs to 1000 hrs/month) |
| **Contract** | **Fixed Price** | **Time & Materials** |

Result: TWO different contracts needed!

## REAL-TIME PROCUREMENT SCENARIO (Mobile Banking App)

Phase 1: Plan Procurement

Mobile app development (Android & iOS)

Cybersecurity testing

Cloud hosting

UI/UX design

Phase 2: Conduct Procurement

RFI → Understand vendor capabilities

RFP → Get technical + financial proposals

Select Vendor ABC Technologies

Phase 3: Contracts Used

| Work | Contract Type | Reason |
| --- | --- | --- |
| Core App Development | FFP ($200,000) | Scope is clear |
| Early Delivery Bonus | FPIF ($15,000) | Incentive |
| Cybersecurity Testing | CPFF | Scope uncertain (threats evolve) |
| Post-Launch Support | T&M ($50-70/hr) | Effort varies |
| Cloud Services | PO ($10,000/month) | Commodity purchase |

## QUICK REFERENCE TABLE

| Scenario | Contract Type |
| --- | --- |
| Clear scope, fixed requirements | FFP |
| Want early delivery incentive | FPIF |
| Multi-year with inflation | FP-EPA |
| R&D, uncertain scope | CPFF/CPIF |
| Creative work, client satisfaction matters | CPAF |
| Support/maintenance | T&M |
| Buying commodities | Purchase Order |

# 5. PM RESPONSIBILITIES

## What is Project Management?

Application of knowledge, skills, tools, and techniques to meet project requirements.

## 8 Core Management Activities

| Activity | Description |
| --- | --- |
| **Planning** | Deciding what is to be done |
| **Organizing** | Making arrangements |
| **Staffing** | Selecting right people |
| **Directing** | Giving instructions |
| **Monitoring** | Checking on progress |
| **Controlling** | Taking action to remedy hold-ups |
| **Innovating** | Coming up with new solutions |
| **Representing** | Liaising with users |

## 5 Process Groups

| Process | Description |
| --- | --- |
| **Initiating** | Project gets selected, sponsored, launched |
| **Planning** | Determine HOW work will be accomplished |
| **Executing** | Team does the work |
| **Monitoring & Controlling** | Track, review, regulate progress |
| **Closing** | Tie up loose ends, close project |

## 10 Knowledge Areas

| # | Knowledge Area | Key Focus |
| --- | --- | --- |
| 1 | **Integration** | Coordinate all processes |
| 2 | **Scope** | Define boundaries, what's included/excluded |
| 3 | **Time** | Scheduling, deadlines |
| 4 | **Cost** | Budgeting, cost control |
| 5 | **Quality** | Standards, QA/QC |
| 6 | **Human Resource** | Team management, motivation |
| 7 | **Communications** | Information distribution |
| 8 | **Risk** | Identify, analyze, respond to risks |
| 9 | **Procurement** | Acquire external goods/services |
| 10 | **Stakeholder** | Manage expectations |

## PM STRATEGY PARAGRAPH ⭐ (Professor's Template)

**Building a software project naturally involves uncertainty, evolving requirements, and need for strong communication. As PM, my role revolves around applying core management responsibilities:**

1. Stakeholder Management: Communicate clearly about realistic deliverables. Set expectations early that software may need iterative refinement.

2. Team Coordination: Use core activities - planning, organizing, directing, monitoring, controlling. Break work into manageable tasks, clarify responsibilities, hold daily check-ins.

3. Change Management: Planning is iterative. Maintain prioritized requirements list, evaluate impact of changes on time/cost, update plan accordingly. No change accepted without checking feasibility.

4. Communication: Document all project information (requirements, decisions, progress) transparently. Establish single source of truth.

Summary: By communicating clearly, planning iteratively, coordinating team, managing change, and monitoring progress—PM guides project through shifting requirements while keeping stakeholders confident.

# 6. QUALITY MANAGEMENT

## Three Quality Management Processes

| Process | Description |
| --- | --- |
| **Quality Planning** | Define quality standards, metrics, create QM plan |
| **Quality Assurance (QA)** | Process audits, continuous improvement, PREVENTION |
| **Quality Control (QC)** | Inspection, testing, defect identification, DETECTION |

## QA vs QC

| Aspect | Quality Assurance | Quality Control |
| --- | --- | --- |
| Focus | Process | Product |
| When | During development | After development |
| Purpose | Prevent defects | Detect defects |
| Approach | Proactive | Reactive |

## Key Quality Concepts

| Term | Definition |
| --- | --- |
| **Quality** | Degree to which product meets requirements |
| **Grade** | Category assigned to deliverables (High/Low) |
| **Precision** | Consistency of measurements |
| **Accuracy** | Correctness of measurements |

⚠️ Note: Professor will provide 3-4 slides before exam

# 7. CONFIGURATION MANAGEMENT

## What is Configuration Management?

Managing and tracking changes to project artifacts (code, documents, deliverables).

## Key Concepts

| Concept | Description |
| --- | --- |
| **Version Control** | Track all changes to files |
| **Configuration Item** | Element under configuration control |
| **Baseline** | Approved version at a point in time |
| **Change Control** | Process to manage changes to baseline |

## Configuration Management Activities

- Identification - Identify items to control

- Control - Manage changes

- Status Accounting - Track status of items

- Audit - Verify integrity of items

⚠️ Note: Professor will provide overview slides

# 9. COMMUNICATION MANAGEMENT

## Communication Channels Formula ⭐

Number of Channels = n(n-1) / 2   Where n = number of stakeholders/team members

Examples:

| Team Size (n) | Channels | Calculation |
| --- | --- | --- |
| 5 | 10 | 5×4/2 = 10 |
| 10 | 45 | 10×9/2 = 45 |
| 15 | 105 | 15×14/2 = 105 |
| 20 | 190 | 20×19/2 = 190 |

## Effect of Adding Team Members

Problem: Team has 10 members. 3 more join. How many NEW channels?

Original channels: 10(10-1)/2 = 45
New team size: 10 + 3 = 13
New channels: 13(13-1)/2 = 78
Additional channels: 78 - 45 = 33 new channels

## Three Communication Methods

| Method | Description | Examples |
| --- | --- | --- |
| **Interactive** | Real-time, multi-directional | Meetings, calls, video conferences |
| **Push** | One-way, sent to specific receivers | Emails, memos, reports |
| **Pull** | Receiver accesses when needed | Intranet, shared drives, wikis |

## STRATEGIES FOR REDUCING COMMUNICATION COMPLEXITY ⭐

**Professor's Paragraph - Use as Template:**

Too many communication channels can lead to confusion. PM can simplify by:

- **Create sub-teams** - Let each group communicate through a single representative

- **Set up clear communication plan** - Define who talks to whom, how often, which tools

- **Single source of truth** - Keep all information in one project management tool

- **Reduce meeting overload** - Combine similar meetings, remove low-value ones

- **Limit direct stakeholder access** - Route through PM or team leads only

These actions make communication cleaner, simpler, and easier for everyone.

# 10. MOTIVATION THEORIES

## MASLOW'S HIERARCHY OF NEEDS ⭐⭐

## Key Points:

People move UP as lower needs are satisfied

Cannot focus on higher needs if lower needs are unmet

PM must identify which level employee is at

## Level Examples:

| Level | Examples in Workplace |
| --- | --- |
| **Physiological** | Salary for food/shelter, breaks, comfortable workspace |
| **Safety** | Job security, safe work environment, health insurance |
| **Social** | Team activities, good relationships, belonging to team |
| **Esteem** | Recognition, promotions, respect from colleagues |
| **Self-Actualization** | Challenging work, creativity, personal development |

## HERZBERG'S TWO-FACTOR THEORY ⭐⭐

| Factor Type | Effect | Examples |
| --- | --- | --- |
| **Hygiene Factors** (Dissatisfiers) | Cause dissatisfaction if MISSING, but DON'T motivate if present | Salary, policies, working conditions, job security, relationships, status |
| **Motivation Factors** (Satisfiers) | TRULY motivate and increase satisfaction | Achievement, recognition, the work itself, responsibility, growth, advancement |

## Key Insight ⭐

Hygiene factors met ≠ Motivation. A person can have good salary, house, car, family BUT still be unmotivated! True motivation comes from MOTIVATION FACTORS.

## SCENARIO EXAMPLE 1: Maslow

Question: "A project manager has a good house, good car, and happy family. But he is not happy at work. Explain why using Maslow's theory."

Answer:

Using Maslow's Hierarchy of Needs:

- Physiological needs - MET (has salary for food, shelter)

- Safety needs - MET (job security, stable life)

- Social needs - MET (happy family, relationships)

- Esteem needs - MAY NOT BE MET (needs recognition, achievement, respect)

- Self-actualization - NOT MET (needs personal growth, challenging work)

The PM is unhappy because lower-level needs are satisfied, but higher-level needs (esteem, self-actualization) are NOT met. He needs: Recognition for his work, Challenging projects, Opportunities for growth, Respect from peers

## SCENARIO EXAMPLE 2: Herzberg

Question: "An employee has all material comforts - good salary, nice office, job security. How would you motivate this person?"

Answer: Using Herzberg's Two-Factor Theory:

Hygiene factors present: Good salary, Nice office (working conditions),Job security

These only PREVENT dissatisfaction but don't MOTIVATE.

To truly motivate, provide Motivation Factors:

- Give challenging work - interesting, meaningful tasks

- Provide recognition - acknowledge achievements publicly

- Offer growth opportunities - training, new skills, career advancement

- Increase responsibility - delegate important decisions

- Enable achievement - set goals that lead to accomplishment

## QUICK COMPARISON

| Aspect | Maslow | Herzberg |
| --- | --- | --- |
| **Focus** | Human needs hierarchy | Job satisfaction factors |
| **Levels** | 5 levels (pyramid) | 2 categories |
| **Key Idea** | Satisfy lower needs first | Hygiene ≠ Motivation |
| **Application** | Identify which level person is at | Identify if missing hygiene or motivation factors |

# 12. STAKEHOLDER REGISTER

## What is a Stakeholder?

Individuals, groups, or organizations who may affect, be affected by, or perceive themselves affected by the project.

## Stakeholder Register Components

| Column | Description |
| --- | --- |
| **Name/Role** | Stakeholder identification |
| **Job Title** | Position in organization |
| **Contact** | Phone, email |
| **Category** | Internal/External |
| **Expectation** | What they want from project |
| **Communication Req.** | How/when to update them |
| **Power/Interest** | Grid position |
| **Engagement Level** | Current & Desired |

## Four Quadrants

| Quadrant | Power | Interest | Strategy | Examples |
| --- | --- | --- | --- | --- |
| **Manage Closely** | High | High | Work closely, full engagement | Sponsor, PM, Key client |
| **Keep Satisfied** | High | Low | Keep happy, don't bore with details | Senior executives, Regulators |
| **Keep Informed** | Low | High | Regular updates, can help with details | End-users, Team members |
| **Monitor** | Low | Low | Minimal effort, newsletters | General public |

## STAKEHOLDER REGISTER EXAMPLE

| Name | Job Title | Contact | Category | Expectation | Communication | Power/Interest | Engagement |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Qasim | Project Lead | 0333-2244768 | Internal | On time, within budget | Email & Tel | Keep Satisfied | Leading |
| Ali | Sponsor | ali@company.com | Internal | ROI, success | Weekly report | Manage Closely | Supportive |
| Users | End Users | - | External | Easy to use | Monthly demo | Keep Informed | Neutral |

## LEVELS OF ENGAGEMENT

| Level | Description |
| --- | --- |
| **Unaware** | Doesn't know project exists |
| **Resistant** | Doesn't want project to happen |
| **Neutral** | Fine either way |
| **Supportive** | Wants project to succeed |
| **Leading** | Actively helping project succeed |

# 13. ORGANIZATIONAL STRUCTURE

## Three Main Types

| Structure | PM Authority | Func. Mgr Authority | Team Reporting |
| --- | --- | --- | --- |
| **Functional** | Very Low | Very High | To Func. Manager |
| **Projectized** | Very High | Very Low | To PM |
| **Matrix** | Varies | Varies | Dual reporting |

## MATRIX STRUCTURE VARIANTS ⭐⭐

| Type | PM Authority | Func. Mgr Authority | Conflict Level |
| --- | --- | --- | --- |
| **Weak Matrix** | 20-30% | 70-80% | Medium |
| **Balanced Matrix** | 50% | 50% | **HIGHEST** |
| **Strong Matrix** | 70-80% | 20-30% | Medium |

## Why Balanced Matrix Has HIGHEST Conflicts?

Equal power = both want control

Team member has TWO bosses with equal authority

Competing priorities

Unclear decision-making authority

## COMPLETE COMPARISON TABLE

| Aspect | Functional | Weak Matrix | Balanced Matrix | Strong Matrix | Projectized |
| --- | --- | --- | --- | --- | --- |
| PM Authority | None/Little | Limited | Low-Moderate | Moderate-High | High-Total |
| Func. Mgr Role | Controls | Controls | Mixed | Limited | Little/None |
| PM Role | Part-time | Part-time | Full-time | Full-time | Full-time |
| Resource Avail. | Little | Limited | Low-Moderate | Moderate-High | High-Total |
| Budget Control | Func. Mgr | Func. Mgr | Mixed | PM | PM |
| PM Admin Staff | Part-time | Part-time | Part-time | Full-time | Full-time |

## SCENARIO QUESTION

Question: "In an organization, team members report to both project manager and department heads. Equal power distribution creates frequent conflicts. What structure is this?"

Answer: This is a Balanced (Standard) Matrix structure because: Dual reporting to both PM and Functional Manager. Equal (50-50) authority distribution. Highest conflict level due to equal power. Neither manager dominates decisions