# SPM Final Exam - Important Topics & Study Guide

Course: Software Project Management

Semester: 7th Semester

Exam Type: Final Examination

Date Prepared: February 2, 2026

________________________________________________________________________________

## 📋 Table of Contents

Selenium Testing

Scrum and Agile

Project Code Estimation (COCOMO)

Procurement Contracts

Responsibilities of Project Manager

Quality Management

Configuration Management

Earned Value Management (EVM)

Communication Management

Motivation Theories (Maslow & Herzberg)

Project Cost Management

Stakeholder Register

Organizational Structure

________________________________________________________________________________

## 1. Selenium Testing

### Overview

Definition: A web application testing framework

Purpose: Automated testing of web pages and forms

Languages Supported: Multiple programming languages

Exam Expectation: ~50 lines of code

### Key Concepts

#### What to Test

Form Fields: Input validation and data entry

Submit Buttons: Click actions and form submission

URL Verification: Check if page redirects or stays on same page after submission

Validation Messages: Check for success/error messages

#### Testing Approach

Declaration Phase: Initialize variables and browser driver

Browser Launch: Open the target URL

Field Population: Enter values into form fields

Submit Action: Click the submit button

Verification: Check if submission was successful

#### URL Validation Logic

Same URL: Page refreshes with success message → Form submitted successfully

Different URL: Page redirects (e.g., "Thank you" page) → Successful submission

Validation Check: Verify expected URL matches actual current URL

### Expected Question Types

#### Scenario-Based Questions

You will be given a specific page to test (e.g., signup page, complaint submission form, student information form)

Number of fields: You may choose 5-7 fields if not specified

Common forms: Simple forms like signup, feedback, complaint submission, student registration

#### Important Notes

✅ DO: Modify the sample code to show individual effort

✅ DO: Use the sample as a reference and adapt to exam requirements

❌ DON'T: Copy the sample code exactly (instructor will check for identical submissions)

❌ DON'T: Panic - this is not overly complex

### Materials to be Provided

📦 **Professor will provide:**

- Sample Selenium code (~40-50 lines) for reference

- Example with validation checks (if validation is required in exam)

- Code structure breakdown and explanation

### Study Tips

Focus on understanding what each part of the code does

Understand the structure: declarations → browser launch → field input → submit → verification

Practice modifying field names and values

Know how to check for URL changes

________________________________________________________________________________

## 2. Scrum and Agile

### Overview

Reference: Multiple lectures conducted on this topic

Importance: ⭐⭐⭐⭐⭐ CRITICAL - All content is important

Question Type: Scenario-based with practical application

### Key Concepts

#### Scrum Framework

Scrum Activities: All activities covered in lectures are important

Scrum Processes: Must understand the complete workflow

Scrum Roles: Product Owner, Scrum Master, Development Team

Scrum Events: Sprint Planning, Daily Scrum, Sprint Review, Sprint Retrospective

#### What You Need to Know

Project Manager Role in Scrum: How PM manages the project in Agile environment

Activity Identification: Which Scrum activity addresses specific issues

Problem Analysis: Identify which activity was not properly followed when issues occur

Decision Making: Act as a project manager and make appropriate decisions

### Expected Question Types

#### Scenario Questions

Given a project situation, identify what the project manager should do

Which Scrum part/activity includes specific processes

Identify which activity was incorrectly implemented causing project issues

Determine if activities are being properly followed

#### Application-Based

Real-world scenarios where you must think as a project manager

Explain how things should be done correctly

No shortcuts available - must study all Scrum content thoroughly

### Study Guidelines

⚠️ No exemptions on this topic

Read all lectures on Agile and Scrum

Understand the practical application of each concept

Practice thinking like a project manager in Scrum scenarios

### Materials to be Provided

📦 **Professor will provide:**

- Complete lecture notes review

- Scenario examples for practice

________________________________________________________________________________

## 3. Project Code Estimation (COCOMO)

### Overview

Full Form: COnstructive COst MOdel

Importance: ⭐⭐⭐⭐ HIGH - Focus on COCOMO only

Question Type: Numerical calculations

Note: Functional Point method NOT included in exam

### Models and Formulas

#### Basic COCOMO Model

Simple formula involving:

Development Time calculation

Effort calculation

Formula Structure:

Effort = a × (KLOC)^b
Time = c × (Effort)^d

Values of a, b, c, d provided in tables or scenarios

#### Intermediate COCOMO Model

Additional Component: Effort Adjustment Factor (EAF)

Formula:

Effort = EAF × a × (KLOC)^b
Time = c × (Effort)^d

EAF = Product of all cost drivers

EAF Calculation:

Multiple cost driver values will be provided in tables

Pick appropriate values based on scenario

Multiply all selected values to get EAF

Apply EAF in the main formula

#### ABCD Parameters

Values given in tables or easy format (possibly paragraph form)

Extract and use in formula

Mention clearly which values you're using

### Expected Question Types

#### Numerical Problems

Calculate Effort for given project size

Calculate Development Time

Calculate EAF from multiple cost drivers

Complete project estimation with all parameters

### Important Notes

✅ DO: Practice both Basic and Intermediate COCOMO

✅ DO: Understand how to read and extract values from tables

❌ DON'T: Confuse Basic COCOMO (no EAF) with Intermediate (has EAF)

⚠️ Confirm: Check if EAF is in Intermediate model (verify in class)

### Study Strategy

Master the formulas

Practice picking values from tables

Understand when to use Basic vs Intermediate

If you learn Intermediate, Basic is automatically covered

### Materials to be Provided

📦 **Already covered in lectures:**

- ABCD value tables

- Formula explanations

- Cost driver tables for EAF

________________________________________________________________________________

## 4. Procurement Contracts

### Overview

Number of Types: Three main contract types

Question Type: Scenario-based and examples

Complexity Level: Moderate - requires scenario analysis

### Three Main Contract Types

#### 1. Fixed Price Contract

Characteristics: Fixed cost agreed upfront

Best For: Well-defined scope, clear requirements

Risk: Mostly on the contractor

Example Use: Development projects with clear specifications

#### 2. Reimbursable Contract (Cost Plus)

Characteristics: Actual costs reimbursed plus fee

Best For: Uncertain scope, evolving requirements

Risk: Mostly on the client

Example Use: R&D projects, exploratory development

#### 3. Time and Material (T&M) Contract

Characteristics: Payment based on time spent and materials used

Best For: Undefined scope, ongoing work

Risk: Shared between client and contractor

Example Use: Support and maintenance services

### Subdivisions and Examples

Each contract type has subdivisions that you should know:

Fixed Price: Firm Fixed Price (FFP), Fixed Price Incentive Fee (FPIF)

Cost Reimbursable: Cost Plus Fixed Fee (CPFF), Cost Plus Incentive Fee (CPIF)

Time & Material: Standard T&M, T&M with ceiling

### Practical Application Scenario

#### Development + Support Example

Situation: A software company needs both development and ongoing support

Analysis:

Development Contract:

Can be Fixed Price (scope is clear)

Can be Reimbursable (if requirements evolve)

Known timeline and deliverables

Support Contract:

Should be Time & Material

Why? Unpredictable workload

One day: 10 hours of work

One month: 100 hours of work

Next month: 1000 hours of work

Cannot be Fixed (scope undefined)

Cannot be Reimbursable easily (cost unpredictable)

Result: TWO different contracts for same project

### Expected Question Types

#### Type 1: Provide Examples

Give 1-2 examples for each contract type

Provide subdivisions for each type

#### Type 2: Scenario Analysis

Given a situation, identify which contract type applies

Complex scenarios where multiple contract types might apply

Analyze and determine if ONE or TWO contracts are needed

Justify your contract selection

#### Type 3: Mixed Requirements

Scenario mentions changes/evolving requirements

Determine appropriate contract type based on:

Scope clarity

Risk distribution

Project nature (development/support/maintenance)

### Key Decision Factors

Scope Definition: Clear vs Unclear

Risk Tolerance: Who bears the risk?

Budget Certainty: Fixed vs Variable costs

Project Duration: Short-term vs Long-term

Work Nature: Development vs Support vs Maintenance

### Important Notes

✅ DO: Analyze the situation carefully

✅ DO: Consider that multiple contracts might be needed

✅ DO: Understand the reasoning behind each contract type

❌ DON'T: Assume only one contract applies

⚠️ Remember: Simple contract identification is easy; complex scenarios require analysis

________________________________________________________________________________

## 5. Responsibilities of Project Manager

### Overview

Reference: Lecture 1 - Slide 1 (Areas of Project Management Discussion)

Importance: ⭐⭐⭐⭐ HIGH

Question Type: Scenario-based application

### Key Management Areas

#### Core Responsibilities

Stakeholder Management

How to manage stakeholder expectations

Communication strategies

Conflict resolution

Human Resource Management

Team building and motivation

Resource allocation

Performance management

Scope Management

Defining project boundaries

Change control

Requirement management

Time Management

Scheduling and timeline management

Critical path analysis

Milestone tracking

Budget Management

Cost estimation and control

Financial reporting

Resource cost management

Risk Management

Risk identification and assessment

Mitigation strategies

Contingency planning

Quality Management

Quality standards and processes

Quality assurance and control

Communication Management

Communication planning

Information distribution

Performance reporting

### Expected Question Types

#### Scenario-Based Questions

Format: Given a specific project scenario with certain conditions:

How would the Project Manager handle human resource management?

How should the PM approach scope management?

What time management or budgeting strategies should be applied?

#### Question Structure

Context: A project with specific characteristics (e.g., tight deadline, limited budget, new technology)

Task: Explain how PM will manage specific area(s)

Expected Answer: Particular processes and approaches from lecture content

### Study Approach

All content from Lecture 1 (Chapter 1) areas of discussion

Small details (2-3 lines per area) are important

Understand particular processes used for each management area

Focus on practical application rather than just definitions

### Important Notes

Questions will reference specific scenarios

Must know which processes to apply in each situation

Links back to other topics (Quality Management, Configuration Management, etc.)

### Materials to be Provided

📦 **Professor will provide:**

- Detailed breakdown of management areas from Lecture 1

- Scenario examples for each responsibility area

________________________________________________________________________________

## 6. Quality Management

### Overview

Reference: Covered in lectures (specific lecture number to be confirmed)

Related Topic: Configuration Management

Question Type: Process-based and scenario application

### Key Concepts

#### Quality Management Processes

Quality Planning

Define quality standards

Quality metrics identification

Quality management plan creation

Quality Assurance (QA)

Process audits

Quality system evaluation

Continuous improvement

Quality Control (QC)

Inspection and testing

Defect identification

Corrective actions

### Expected Question Types

#### Process Identification

Question: What are the processes in Quality Management?

Question: Which quality processes are being applied in a given scenario?

Question: How should quality management be implemented in specific context?

### Study Guidelines

Focus on understanding processes and their application

Know when to apply each process

Understand the difference between QA and QC

### Important Notes

⚠️ Not covered thoroughly in class by professor

⚠️ Additional materials will be provided for study

### Materials to be Provided

📦 **Professor will provide:**

- 3-4 slides (not small slides - substantial content)

- Important concepts extracted from quality management chapter

- Process explanations and examples

- ⏰ **Will be shared before exam**

________________________________________________________________________________

## 7. Configuration Management

### Overview

Core Concept: Version Control

Related Field: Software Engineering (if studied previously)

Purpose: Managing changes in project artifacts

### Key Concepts

#### What is Configuration Management?

Version Control: Tracking and managing changes to documents, code, and deliverables

Configuration Items: Elements under configuration control

Baseline Management: Establishing and maintaining baselines

Change Control: Managing changes to baselines

#### In Project Management Context

How configuration management is implemented in PM

Relationship with project deliverables

Change management processes

Documentation and tracking

### Study Resources

Refer to Software Engineering concepts if studied before

Configuration Management lecture slides

Focus on PM-specific application of version control

### Materials to be Provided

📦 **Professor will provide:**

- Configuration Management lecture slides

- Overview of how it works in project management

- Topic list for focused study

- Minimum required reading materials

________________________________________________________________________________

## 8. Earned Value Management (EVM)

### Overview

Previous Coverage: Appeared in midterm exam

Importance: ⭐⭐⭐⭐⭐ VERY IMPORTANT

Complexity Level: High - Focus on complex scenarios

Question Type: Numerical calculations

### ⚠️ Critical Hint from Professor

**"Rather than giving something simple, we are focusing toward giving something complex."**

**Smart students should understand:** Focus on the **COMPLEX END** rather than the **SIMPLE END**

**Hint about approach:** Think about which **SIDE** to read from:

- Left side or Right side of the chapter?

- **Figure this out based on complexity hint!**

### Key Performance Metrics

#### Essential Formulas

Planned Value (PV):

PV = Planned % Complete × Budget at Completion (BAC)

Earned Value (EV):

EV = Actual % Complete × BAC

Actual Cost (AC):

AC = Actual cost spent so far

#### Performance Indices

Schedule Performance Index (SPI):

SPI = EV / PV

Interpretation:
- SPI > 1.0 : Ahead of schedule
- SPI = 1.0 : On schedule
- SPI < 1.0 : Behind schedule

Cost Performance Index (CPI):

CPI = EV / AC

Interpretation:
- CPI > 1.0 : Under budget
- CPI = 1.0 : On budget
- CPI < 1.0 : Over budget

#### Variance Analysis

Schedule Variance (SV):

SV = EV - PV

Cost Variance (CV):

CV = EV - AC

### Expected Question Types

#### Complex Calculations

Multiple project phases or activities

Integrated scenarios with multiple metrics

Interpretation of results

Forecasting and estimation

#### Areas of Focus

Understanding complex scenarios over simple ones

Weight of complex questions is higher

Application of formulas in multi-step problems

### Important Notes

✅ DO: Study the complex end of the chapter

✅ DO: Practice interpretation of CPI and SPI values

✅ DO: Understand practical implications of metrics

⚠️ Professor's hint: Direction matters - left or right side reading

📚 Theory knowledge: Understanding formulas helps with numerical problems

________________________________________________________________________________

## 9. Communication Management

### Overview

Reference: Lecture on Communication Management

Importance: ⭐⭐⭐⭐ HIGH

Question Types: Numerical + Paragraph-based theory

### Key Components

#### Communication Channels Formula

Formula for number of communication channels:

Number of Channels = n(n-1)/2

Where n = number of stakeholders/team members

Application:

Calculate total communication channels in a project

Understand communication complexity

Plan communication strategies

#### Communication Methods

Interactive Communication: Real-time, multi-directional (meetings, calls)

Push Communication: One-way, sender to specific receivers (emails, reports)

Pull Communication: Receiver accesses information as needed (intranet, repositories)

### Numerical Problem

#### Important Question

Status: Professor mentioned this numerical is IMPORTANT

Specific numerical problem was taught in class

Same type expected in exam

Review class notes for this particular problem

### Theory Component

#### Scenario-Based Questions

Format: Scenario or paragraph will be provided

Nature: Not extremely complex

Content: Practical communication management situations

### Materials to be Provided

📦 **Professor will provide:**

- One **specific paragraph** on a particular topic from Communication Management lecture

- This paragraph is **very important** for exam

- Read this paragraph carefully

- Exam question will come from this paragraph

- ⚠️ **Note:** "Paragraph means paragraph" - NOT a full page

**What to expect:**

- Specific topic will be selected by professor

- Focused content for understanding

- Scenario-based application

### Study Strategy

✅ DO: Practice the numerical problem taught in class

✅ DO: Review communication channel calculations

✅ DO: Read the provided paragraph thoroughly

⚠️ WAIT FOR: Paragraph material from professor

________________________________________________________________________________

## 10. Motivation Theories (Maslow & Herzberg)

### Overview

Reference: Lecture 14 - "Managing People in Software Environment"

Location in Lecture: End section (same lecture that includes RACI Chart)

Importance: ⭐⭐⭐⭐ HIGH - Professor's favorite theories

Question Type: Scenario-based application

### Maslow's Hierarchy of Needs

#### The Triangle Theory

Five Levels (Bottom to Top):

Physiological Needs (Base)

Food, water, shelter, sleep

Basic survival needs

Safety Needs

Security, stability, protection

Job security, safe work environment

Social Needs (Love/Belonging)

Relationships, friendships, family

Team membership, social connections

Esteem Needs

Recognition, respect, achievement

Status, reputation, responsibility

Self-Actualization (Top)

Personal growth, fulfillment

Creativity, problem-solving, reaching full potential

#### Application in PM

People move up the hierarchy as lower needs are satisfied

Cannot focus on higher needs if lower needs are unmet

PM must identify which level employee is on

### Herzberg's Two-Factor Theory

#### Two Categories of Factors

1. Hygiene Factors (Dissatisfiers)

Definition: Factors that can cause dissatisfaction if missing, but don't motivate if present

Examples:

Salary and benefits

Company policies

Working conditions

Job security

Relationships with supervisors

Good car, house, family stability

2. Motivation Factors (Satisfiers)

Definition: Factors that truly motivate and increase job satisfaction

Examples:

Achievement and recognition

The work itself (interesting, challenging)

Responsibility and growth

Advancement opportunities

Personal development

#### Key Insight

Having hygiene factors met ≠ Motivation

A person can have good salary, house, car, family BUT still be unmotivated

True motivation comes from motivation factors

### Expected Question Types

#### Scenario Example (Maslow)

Question Format:

"A project manager has a good house, good car, and family. But he is not happy. Explain why he is not happy."

Answer Approach:

Use Maslow's triangle/hierarchy

Identify which level needs are satisfied (lower levels: physiological, safety, social)

Identify which needs are NOT satisfied (likely esteem or self-actualization)

Explain that higher-level needs (recognition, achievement, personal growth) are unmet

#### Scenario Example (Herzberg)

Question Format:

"A person has all material comforts. What hygiene factors are present? How would you motivate this person?"

Answer Approach:

Identify hygiene factors present: Salary, security, working conditions

Explain: These only prevent dissatisfaction

Identify needed motivation factors:

Give challenging work

Provide recognition

Offer growth opportunities

Increase responsibility

Explain how to maintain motivation using motivation factors

### Important Notes

❌ DON'T: Expect overly complex questions

✅ DO: Understand practical application of theories

✅ DO: Practice identifying which theory applies to scenarios

✅ DO: Know the difference between hygiene and motivation factors

### Study Resources

Lecture 14: Managing People in Software Environment

Focus on last part of lecture where theories are explained

Also includes RACI Chart (separate topic)

________________________________________________________________________________

## 11. Project Cost Management

### Overview

Importance: ⭐⭐⭐⭐ HIGH

Question Type: Numerical calculations

Focus Area: Cost calculation with risk reserves

### Components of Project Cost

#### 1. Direct Project Costs

Human Resources: Salaries, wages, contractor fees

Machines/Equipment: Hardware, software licenses, tools

Services: Cloud services, subscriptions, external services

Materials: Office supplies, equipment

#### 2. Risk Management Reserves

Contingency Reserve: For identified risks

Management Reserve: For unknown risks

Calculated from Risk Management chapter

### Project Baseline Budget

#### Formula Concept

Project Baseline = Direct Project Costs + Risk Reserves

Where:
- Direct Costs = HR Cost + Machine Cost + Service Cost + Materials
- Risk Reserves = Calculated from Risk Management (multiplication formula)

### Calculation Approach

#### Data Format

All values provided in TABULAR FORM

Pick values from tables

Apply simple calculations

#### Simple Multiplication

Basic calculation structure:

Sum all direct costs from table

Calculate risk reserves (using Risk Management formulas)

Add both to get baseline budget

### Important Clarifications

#### ⚠️ What's NOT in Cost Management Section

SPI and CPI:

Schedule Performance Index (SPI) → Part of EVM (Earned Value Management)

Cost Performance Index (CPI) → Part of EVM (Earned Value Management)

NOT calculated in Project Cost Management chapter

Where these belong:

SPI/CPI already covered in Earned Value Management (EVM)

EVM chapter handles performance metrics

Cost Management chapter = baseline and budget calculation only

### Expected Question Types

#### Numerical Problem Format

Question will ask:

Calculate project baseline budget

Include project costs + risk reserves

Show breakdown of cost components

Given in question:

Tables with cost data

Risk factors or probabilities

All necessary values for calculation

Your task:

Extract data from tables

Calculate direct costs (addition)

Calculate risk reserves (multiplication based on risk factors)

Sum everything for baseline

### Study Strategy

✅ DO: Focus on numerical calculations

✅ DO: Practice reading tables and extracting values

✅ DO: Understand risk reserve calculation from Risk Management

✅ DO: Know the baseline formula

❌ DON'T: Confuse with EVM metrics (SPI/CPI)

### Cross-Reference

Risk Management: Review how to calculate reserves

EVM: Different topic - performance measurement

________________________________________________________________________________

## 12. Stakeholder Register

### Overview

Reference: Chapter 3 or Chapter 4 (related to Power-Interest Grid)

Importance: ⭐⭐⭐ MEDIUM-HIGH

Question Type: Table creation based on scenario

Related Concept: Power-Interest Grid

### Components of Stakeholder Register

#### Table Structure

A stakeholder register includes the following columns:

Stakeholder Name/Role

Individual or group identification

Position or title

Power Level

High or Low

Ability to influence project decisions

Interest Level

High or Low

Degree of concern about project outcomes

Focus Area

What aspect of project they care about

Their primary concerns or interests

Update Requirements

How often they need updates

Communication frequency and method

Additional Information (may include)

Contact information

Expectations

Potential impact on project

Strategy for engagement

### Power-Interest Grid Connection

#### Four Quadrants

High Power
            │
Low         │        High
Interest ───┼─── Interest
            │
         Low Power

Stakeholder Categories:

High Power, High Interest: Manage Closely (Key stakeholders)

High Power, Low Interest: Keep Satisfied

Low Power, High Interest: Keep Informed

Low Power, Low Interest: Monitor

### Expected Question Format

#### Table Creation Task

Scenario-based question:

Project scenario will be described

Multiple stakeholders mentioned with their characteristics

You must create a Stakeholder Register table

Example scenario elements:

CEO (high power, moderate interest, wants monthly updates)

Development Team (low power, high interest, daily updates)

End Users (low power, high interest, focus on usability)

Sponsor (high power, high interest, weekly updates)

Your task:

Identify all stakeholders from scenario

Analyze their power and interest levels

Determine their focus areas

Specify update requirements

Create complete table

### Table Format Example

| Stakeholder | Power | Interest | Focus Area | Updates | Management Strategy |
| --- | --- | --- | --- | --- | --- |
| [To be filled based on scenario] |  |  |  |  |  |

### Study Approach

✅ DO: Review Chapter 3/4 lectures on Power-Interest Grid

✅ DO: Practice identifying power and interest levels

✅ DO: Understand what information goes in each column

❌ Professor admits: Exact details not fully remembered - check the lecture

🔍 Action Required: Find the Stakeholder Register table example in lecture slides

### Materials Reference

📦 **In lectures:**

- Power-Interest Grid explanation

- Stakeholder Register table format

- Example of completed register

**Location:** Chapter 3 or 4 (where Power-Interest Grid was taught)

________________________________________________________________________________

## 13. Organizational Structure

### Overview

Importance: ⭐⭐⭐⭐ HIGH - Very straightforward topic

Question Type: Structure identification and responsibility analysis

Focus Area: Matrix structures and conflict management

### Three Types of Organizational Structures

#### 1. Functional Structure

Characteristics:

Organized by function/department (IT, HR, Finance, etc.)

Clear hierarchy within each function

Project Manager has limited authority

Functional managers have high authority

Pros:

Clear career paths

Efficient resource utilization within functions

Deep functional expertise

Cons:

Poor cross-functional coordination

Slow response to changes

Weak project focus

#### 2. Projectized Structure

Characteristics:

Organized by projects

Project Manager has high authority

Functional managers have limited/no authority

Team members report to PM

Pros:

Strong project focus

Fast decision making

Clear authority lines

Cons:

Resource duplication

Unclear career paths

Inefficient resource utilization

#### 3. Matrix Structure (Hybrid)

Characteristics:

Combination of functional and projectized

Dual reporting: Team members report to BOTH functional manager AND project manager

Three types: Weak, Balanced (Standard), Strong

### Matrix Structure Variants ⭐ IMPORTANT

#### Weak Matrix

Functional Manager: HIGH authority (70-80%)

Project Manager: LOW authority (20-30%)

PM acts more like a coordinator

Functional manager makes most decisions

#### Balanced/Standard Matrix

Functional Manager: MODERATE authority (50%)

Project Manager: MODERATE authority (50%)

Shared decision-making

Conflict potential: HIGHEST (due to equal power)

Both managers want control

#### Strong Matrix

Functional Manager: LOW authority (20-30%)

Project Manager: HIGH authority (70-80%)

PM makes most project decisions

Similar to projectized structure

### Responsibility Division in Matrix

#### Key Conflict Area

Why conflicts occur:

Team member has TWO bosses

Both want employee's time and effort

Competing priorities

Unclear authority boundaries

Professor's Description:

"One person is interfering in another person's work"

In Weak & Strong Matrix:

ONE manager has clear dominance

Conflicts easier to resolve

Authority is clear (though dual reporting exists)

In Balanced Matrix:

EQUAL power creates friction

More conflicts occur

Requires strong conflict resolution processes

### Expected Question Types

#### Type 1: Structure Identification

Given organization description, identify structure type

Explain characteristics of each structure

#### Type 2: Responsibility Analysis

Describe how responsibilities are divided in matrix structures

Explain authority levels for PM vs Functional Manager

#### Type 3: Conflict Management

Why do conflicts occur in matrix structures?

Which matrix type has most conflicts? (Answer: Balanced/Standard)

How are responsibilities managed to minimize conflicts?

### Study Strategy

✅ DO: Understand all three main structures clearly

✅ DO: Focus on matrix structure variations (Weak, Balanced, Strong)

✅ DO: Understand authority percentages

✅ DO: Explain conflict reasons in balanced matrix

⭐ Professor's emphasis: Matrix structure explanation was taught very well in class

### Quick Reference Table

| Structure Type | PM Authority | Functional Manager Authority | Conflict Level |
| --- | --- | --- | --- |
| Functional | Very Low | Very High | Low |
| Weak Matrix | Low | High | Medium |
| Balanced Matrix | Medium | Medium | **HIGHEST** |
| Strong Matrix | High | Low | Medium |
| Projectized | Very High | Very Low | Low |

________________________________________________________________________________

## 📚 Study Priority Summary

### ⭐⭐⭐⭐⭐ CRITICAL (Must Study Thoroughly)

Scrum and Agile - All content, no shortcuts

Earned Value Management - Focus on complex end

### ⭐⭐⭐⭐ HIGH Priority

COCOMO - Both Basic and Intermediate

Responsibilities of Project Manager - All management areas

Motivation Theories - Practical application

Project Cost Management - Baseline calculations

Organizational Structure - Matrix structures

### ⭐⭐⭐ MEDIUM-HIGH Priority

Procurement Contracts - Scenario analysis

Communication Management - Numerical + paragraph

Stakeholder Register - Table creation

Selenium Testing - Code understanding (sample provided)

### ⭐⭐ MEDIUM Priority

Quality Management - Processes (materials provided)

Configuration Management - Basic concepts (materials provided)

________________________________________________________________________________

## 📋 Materials Checklist - To Be Provided by Professor

### ✅ Confirmed Materials

[ ] Selenium Sample Code (~40-50 lines with explanation)

[ ] Selenium Code with Validation (if needed for exam)

[ ] Quality Management Slides (3-4 substantial slides)

[ ] Configuration Management Slides (overview and topic list)

[ ] Communication Management Paragraph (specific important topic)

[ ] Lecture 1 Management Areas (detailed breakdown)

### 📖 Self-Study from Lectures

[ ] Scrum and Agile - All lectures

[ ] COCOMO - Formula tables and examples

[ ] EVM - Complex scenarios (hint: which side to read?)

[ ] Maslow & Herzberg - Lecture 14 (end section)

[ ] Matrix Structures - Well-explained in class

[ ] Stakeholder Register - Chapter 3/4 example

________________________________________________________________________________

## 💡 Professor's Key Hints

### General Advice

"Don't panic. If you study these things, your paper will be fine. There are no major surprises as such."

### Exam Day Support

"I will come to the exam and will explain things, but I won't make halwa and dissolve it in water to spoon-feed you."

**Translation:** Professor will be available for questions during exam, but students must do their own work.

### Important Reminders

Tell professor your exam room numbers when you get admit cards

Study all mentioned topics - they are all important

Focus on application rather than pure memorization

Understand concepts to handle scenario-based questions

________________________________________________________________________________

## 📞 Action Items

### Before Exam

✅ Get admit card and share room number with professor

⏳ Wait for materials from professor (code, slides, paragraphs)

📖 Study all lecture content mentioned in this guide

💻 Review COCOMO formulas and practice calculations

🧮 Practice EVM complex scenarios

📝 Understand Selenium code structure

🤝 Review Scrum activities and processes

### During Study

Make notes for each topic

Practice numerical problems

Create scenario solution frameworks

Review lecture slides systematically

### Exam Strategy

Read questions carefully

For Selenium: Modify, don't copy sample code

For scenarios: Think as a Project Manager

For numerical: Show all calculation steps

For Scrum: Reference specific activities/processes

________________________________________________________________________________

## 🎯 Final Notes

Exam Complexity:

Mix of numerical, scenario-based, and practical questions

Emphasis on application over theory

Complex problems weighted more heavily (especially EVM)

Cross-topic integration possible

Success Strategy:

Study ALL topics (no shortcuts on Scrum/Agile)

Wait for professor's materials

Practice different question types

Understand WHY, not just WHAT

Stay calm and systematic during exam

________________________________________________________________________________

Document Version: 1.0

Last Updated: February 2, 2026

Status: ⏳ Awaiting professor's supplementary materials

Good luck with your preparation! 🎓