# PART A: THEORY TOPICS

# 1. SELENIUM TESTING

## What is Selenium?

Definition: Web application testing framework for automated testing

Purpose: Test web pages, forms, buttons, validation

Exam Expectation: ~50 lines of code

## Code Structure (5 Steps)

1. DECLARATION    → Initialize browser driver & variables
2. BROWSER LAUNCH → Open target URL
3. FIELD INPUT    → Enter values into form fields
4. SUBMIT ACTION  → Click submit button
5. VERIFICATION   → Check if submission was successful

## URL Validation Logic

| After Submit | Meaning |
| --- | --- |
| Same URL + Success message | Form submitted, page refreshed |
| Different URL (e.g., "Thank you") | Redirected = Success |
| Same URL + Error message | Validation failed |

## What to Test

Form fields (name, email, password, etc.)

Submit button click

URL change after submission

Validation/error messages

# 2. SCRUM AND AGILE

## What is Agility?

Definition: Capability to efficiently adapt to an ever-changing environment.

## Three Drivers of Agility

| Driver | Meaning |
| --- | --- |
| **Flow** | Steady, sustainable rate of work processing |
| **Learning** | Learn from past experiences, mistakes, knowledge discovery |
| **Collaboration** | Ways people work together for a single goal |

## Adaptive vs Predictive Approach

| Aspect | Predictive (Waterfall) | Adaptive (Agile) |
| --- | --- | --- |
| **Focus** | Planning future in detail | Flexibility to respond |
| **Assumption** | Stable, predictable environment | Fast, unpredictable changes |
| **Phases** | Sequential steps | Integrated, iterated |
| **Output** | Complete at end | Incremental deliverables |

## Agile Manifesto - 4 Core Values ⭐ MEMORIZE

| We Value | Over |
| --- | --- |
| **Individuals and interactions** | Processes and tools |
| **Working software** | Comprehensive documentation |
| **Customer collaboration** | Contract negotiation |
| **Responding to change** | Following a plan |

## Agile Manifesto - 12 Principles ⭐

Early & continuous delivery of valuable software

Welcome changing requirements, even late in development

Deliver working software frequently (weeks, not months)

Daily cooperation between business and developers

Projects built around motivated individuals who are trusted

Face-to-face conversation is best communication

Working software = primary measure of progress

Sustainable development - maintain constant pace

Continuous attention to technical excellence

Simplicity - maximize work NOT done

Best work emerges from self-organizing teams

Team reflects regularly on how to improve

## SCRUM FRAMEWORK ⭐⭐⭐

## Three Scrum Roles

| Role | Responsibility |
| --- | --- |
| **Product Owner** | Represents stakeholders, manages product backlog, prioritizes features |
| **Scrum Master** | Manages Scrum process, removes impediments, protects team |
| **Development Team** | ~7 people who develop the software (self-organizing) |

## Four Scrum Events (Ceremonies)

| Event | Purpose | When | Duration |
| --- | --- | --- | --- |
| **Sprint Planning** | Plan work for upcoming sprint | Start of sprint | 2-4 hours |
| **Daily Scrum** | Sync team, identify blockers | Daily | 15 minutes |
| **Sprint Review** | Demo completed work to stakeholders | End of sprint | 1-2 hours |
| **Sprint Retrospective** | Reflect on process, plan improvements | End of sprint | 1-2 hours |

## Three Scrum Artifacts

| Artifact | Description |
| --- | --- |
| **Product Backlog** | Ordered list of ALL requirements (user stories with story points) |
| **Sprint Backlog** | Items selected for CURRENT sprint |
| **Increment** | Sum of all completed items at sprint end |

## Sprint Workflow: Product Backlog → Sprint Planning → Sprint Backlog → Daily Scrum → Development → Sprint Review → Sprint Retrospective → REPEAT

## Velocity Example

| User Story | Story Points |
| --- | --- |
| User Login | 3 |
| Dashboard | 5 |
| Reports | 8 |
| Settings | 2 |
| **Total** | **18** |

If Velocity = 10 points/sprint → Complete in ~2 sprints

__________________________________________________

## SCRUM VS KANBAN

| Aspect | Scrum | Kanban |
| --- | --- | --- |
| **Scheduling** | Fixed sprints with deadlines | Continuous flow |
| **Roles** | Specific duties (PO, SM, Team) | Not strictly determined |
| **Changes** | No changes mid-sprint | Encourages modifications |
| **KPIs** | Sprint velocity | Time to completion |
| **Best For** | Fixed deliverables | Flexible teams |

__________________________________________________

## SCENARIO QUESTIONS - How to Answer

Question Type: "In a project, X happened. What should PM do?"

Answer Approach:

Identify which Scrum activity/event is relevant

Explain what SHOULD have been done

State the correct Scrum process

Example Scenario:

"Team is confused about what to work on. What went wrong?"

Answer: Sprint Planning was not done properly. Product Owner should have clearly defined Sprint Backlog with prioritized items.

__________________________________________________

# 3. COCOMO ESTIMATION

## What is COCOMO?

COnstructive COst MOdel - Software cost estimation model

## ⚠️ Note: Functional Point method NOT in exam

__________________________________________________

## BASIC COCOMO ⭐

Formulas:

Effort (Person-Months) = a × (KLOC)^b
Development Time (Months) = c × (Effort)^d

ABCD Values Table:

| Project Mode | a | b | c | d |
| --- | --- | --- | --- | --- |
| **Organic** | 2.4 | 1.05 | 2.5 | 0.38 |
| **Semi-detached** | 3.0 | 1.12 | 2.5 | 0.35 |
| **Embedded** | 3.6 | 1.20 | 2.5 | 0.32 |

Project Modes Explained:

| Mode | Team Size | Experience | Requirements | Example |
| --- | --- | --- | --- | --- |
| **Organic** | Small | Experienced | Flexible | Payroll, inventory |
| **Semi-detached** | Medium | Mixed | Some rigid | Banking, database |
| **Embedded** | Large | Less familiar | Very rigid | ATM, flight control |

__________________________________________________

## INTERMEDIATE COCOMO ⭐⭐

Formulas:

Effort = EAF × a × (KLOC)^b
Development Time = c × (Effort)^d

EAF = Product of ALL cost driver values

EAF (Effort Adjustment Factor):

Multiply ALL cost driver ratings together

Values typically range from 0.70 to 1.65

Cost Driver Categories (15 drivers):

| Category | Drivers |
| --- | --- |
| **Product** | RELY, DATA, CPLX |
| **Hardware** | TIME, STOR, VIRT, TURN |
| **Personnel** | ACAP, AEXP, PCAP, VEXP, LEXP |
| **Project** | MODP, TOOL, SCED |

__________________________________________________

## WORKED EXAMPLE 1: Basic COCOMO

Problem: A project has 32 KLOC. It's an Organic project. Find Effort and Time.

Solution:

Given: KLOC = 32, Mode = Organic (a=2.4, b=1.05, c=2.5, d=0.38)

Step 1: Calculate Effort
Effort = a × (KLOC)^b
Effort = 2.4 × (32)^1.05
Effort = 2.4 × 38.05
Effort = 91.32 Person-Months

Step 2: Calculate Time
Time = c × (Effort)^d
Time = 2.5 × (91.32)^0.38
Time = 2.5 × 5.83
Time = 14.58 Months

__________________________________________________

## WORKED EXAMPLE 2: Intermediate COCOMO

Problem: Project has 50 KLOC, Semi-detached mode. Cost drivers given:

RELY = 1.15

DATA = 1.08

CPLX = 1.15

TIME = 1.11

ACAP = 0.86

Find Effort.

Solution:

Given: KLOC = 50, Mode = Semi-detached (a=3.0, b=1.12)

Step 1: Calculate EAF
EAF = 1.15 × 1.08 × 1.15 × 1.11 × 0.86
EAF = 1.36

Step 2: Calculate Effort
Effort = EAF × a × (KLOC)^b
Effort = 1.36 × 3.0 × (50)^1.12
Effort = 1.36 × 3.0 × 75.18
Effort = 306.73 Person-Months

__________________________________________________

## KEY POINTS FOR EXAM

✅ Learn BOTH Basic and Intermediate

✅ Know how to read values from tables

✅ Show ALL calculation steps

✅ If you know Intermediate, Basic is covered

❌ EAF only in Intermediate, NOT in Basic

__________________________________________________

# 4. PROCUREMENT CONTRACTS

## What is Procurement?

Obtaining goods/services from outside vendors (Supplier/Contractor/Seller).

## Four Procurement Processes

| Process | Description |
| --- | --- |
| **Plan Procurement** | Identify what to outsource |
| **Conduct Procurement** | RFI → RFP → Vendor Selection |
| **Control Procurement** | Monitor performance, three-way matching |
| **Close Procurement** | Final payment, contract closure |

__________________________________________________

## THREE MAIN CONTRACT TYPES ⭐⭐⭐

## 1. FIXED-PRICE CONTRACT

Key Characteristics:

Price fixed at contract signing

Seller bears most risk

Best for well-defined scope

No price change unless scope changes

Subdivisions:

| Type | Description | Risk |
| --- | --- | --- |
| **Firm Fixed Price (FFP)** | Fixed amount, no adjustments | All on Seller |
| **Fixed Price Incentive Fee (FPIF)** | Fixed price + bonus for good performance | Mostly Seller |
| **FP-EPA** | Multi-year with inflation adjustment | Shared |

Use When:

✅ Scope is CLEAR

✅ Requirements are DEFINED

✅ Want to CONTROL COST

Examples:

Purchasing apartment

Off-the-shelf software

Holiday package (all-inclusive)

Road construction

__________________________________________________

## 2. COST REIMBURSABLE CONTRACT

Key Characteristics:

Buyer reimburses ALL costs + fee

Buyer bears most risk

Best for uncertain/evolving scope

Watch for scope creep!

Subdivisions:

| Type | Description | Fee |
| --- | --- | --- |
| **Cost Plus Fixed Fee (CPFF)** | All costs + fixed fee | Fixed regardless of performance |
| **Cost Plus Incentive Fee (CPIF)** | All costs + incentive | Based on objective metrics |
| **Cost Plus Award Fee (CPAF)** | All costs + award | Based on subjective satisfaction |

Use When:

✅ Scope is UNCLEAR

✅ Requirements will EVOLVE

✅ R&D or creative projects

✅ Need specialized vendor skills

Examples:

Research & Development

Event decoration

Media campaigns

__________________________________________________

## 3. TIME AND MATERIALS (T&M) CONTRACT

Key Characteristics:

Pay for time spent + materials used + profit

Risk shared between buyer and seller

Hybrid of fixed-price and cost-reimbursable

Components:

Time: Hourly/daily rate

Materials: Physical inputs

Use When:

✅ Moderate certainty

✅ Scope partially defined

✅ Support and maintenance work

Examples:

Post-launch support

Staff augmentation

Consulting services

__________________________________________________

## CONTRACT SELECTION DECISION FLOW

Is scope WELL-DEFINED?
        │
   ┌────┴────┐
   YES       NO
   │         │
   ▼         ▼
Fixed    Is it research/
Price    creative?
            │
       ┌────┴────┐
       YES       NO
       │         │
       ▼         ▼
   Cost       Time &
Reimbursable  Materials

__________________________________________________

## SCENARIO: Development + Support Contract

Situation: Company needs both software development AND ongoing support.

Analysis:

| Aspect | Development | Support |
| --- | --- | --- |
| Scope | Clear deliverables | Unknown workload |
| Duration | Fixed timeline | Ongoing |
| Effort | Predictable | Varies (10 hrs to 1000 hrs/month) |
| **Contract** | **Fixed Price** | **Time & Materials** |

Result: TWO different contracts needed!

__________________________________________________

## REAL-TIME PROCUREMENT SCENARIO (Mobile Banking App)

Phase 1: Plan Procurement

Mobile app development (Android & iOS)

Cybersecurity testing

Cloud hosting

UI/UX design

Phase 2: Conduct Procurement

RFI → Understand vendor capabilities

RFP → Get technical + financial proposals

Select Vendor ABC Technologies

Phase 3: Contracts Used

| Work | Contract Type | Reason |
| --- | --- | --- |
| Core App Development | FFP ($200,000) | Scope is clear |
| Early Delivery Bonus | FPIF ($15,000) | Incentive |
| Cybersecurity Testing | CPFF | Scope uncertain (threats evolve) |
| Post-Launch Support | T&M ($50-70/hr) | Effort varies |
| Cloud Services | PO ($10,000/month) | Commodity purchase |

__________________________________________________

## QUICK REFERENCE TABLE

| Scenario | Contract Type |
| --- | --- |
| Clear scope, fixed requirements | FFP |
| Want early delivery incentive | FPIF |
| Multi-year with inflation | FP-EPA |
| R&D, uncertain scope | CPFF/CPIF |
| Creative work, client satisfaction matters | CPAF |
| Support/maintenance | T&M |
| Buying commodities | Purchase Order |

__________________________________________________

# 5. PM RESPONSIBILITIES

## What is Project Management?

Application of knowledge, skills, tools, and techniques to meet project requirements.

## 8 Core Management Activities

| Activity | Description |
| --- | --- |
| **Planning** | Deciding what is to be done |
| **Organizing** | Making arrangements |
| **Staffing** | Selecting right people |
| **Directing** | Giving instructions |
| **Monitoring** | Checking on progress |
| **Controlling** | Taking action to remedy hold-ups |
| **Innovating** | Coming up with new solutions |
| **Representing** | Liaising with users |

## 5 Process Groups

| Process | Description |
| --- | --- |
| **Initiating** | Project gets selected, sponsored, launched |
| **Planning** | Determine HOW work will be accomplished |
| **Executing** | Team does the work |
| **Monitoring & Controlling** | Track, review, regulate progress |
| **Closing** | Tie up loose ends, close project |

## 10 Knowledge Areas

| # | Knowledge Area | Key Focus |
| --- | --- | --- |
| 1 | **Integration** | Coordinate all processes |
| 2 | **Scope** | Define boundaries, what's included/excluded |
| 3 | **Time** | Scheduling, deadlines |
| 4 | **Cost** | Budgeting, cost control |
| 5 | **Quality** | Standards, QA/QC |
| 6 | **Human Resource** | Team management, motivation |
| 7 | **Communications** | Information distribution |
| 8 | **Risk** | Identify, analyze, respond to risks |
| 9 | **Procurement** | Acquire external goods/services |
| 10 | **Stakeholder** | Manage expectations |

__________________________________________________

## PM STRATEGY PARAGRAPH ⭐ (Professor's Template)

**Building a software project naturally involves uncertainty, evolving requirements, and need for strong communication. As PM, my role revolves around applying core management responsibilities:**

>

1. **Stakeholder Management:** Communicate clearly about realistic deliverables. Set expectations early that software may need iterative refinement.

>

2. **Team Coordination:** Use core activities - planning, organizing, directing, monitoring, controlling. Break work into manageable tasks, clarify responsibilities, hold daily check-ins.

>

3. **Change Management:** Planning is iterative. Maintain prioritized requirements list, evaluate impact of changes on time/cost, update plan accordingly. No change accepted without checking feasibility.

>

4. **Communication:** Document all project information (requirements, decisions, progress) transparently. Establish single source of truth.

>

**Summary:** By communicating clearly, planning iteratively, coordinating team, managing change, and monitoring progress—PM guides project through shifting requirements while keeping stakeholders confident.

__________________________________________________

# 6. QUALITY MANAGEMENT

## Three Quality Management Processes

| Process | Description |
| --- | --- |
| **Quality Planning** | Define quality standards, metrics, create QM plan |
| **Quality Assurance (QA)** | Process audits, continuous improvement, PREVENTION |
| **Quality Control (QC)** | Inspection, testing, defect identification, DETECTION |

## QA vs QC

| Aspect | Quality Assurance | Quality Control |
| --- | --- | --- |
| Focus | Process | Product |
| When | During development | After development |
| Purpose | Prevent defects | Detect defects |
| Approach | Proactive | Reactive |

## Key Quality Concepts

| Term | Definition |
| --- | --- |
| **Quality** | Degree to which product meets requirements |
| **Grade** | Category assigned to deliverables (High/Low) |
| **Precision** | Consistency of measurements |
| **Accuracy** | Correctness of measurements |

⚠️ Note: Professor will provide 3-4 slides before exam

__________________________________________________

# 7. CONFIGURATION MANAGEMENT

## What is Configuration Management?

Managing and tracking changes to project artifacts (code, documents, deliverables).

## Key Concepts

| Concept | Description |
| --- | --- |
| **Version Control** | Track all changes to files |
| **Configuration Item** | Element under configuration control |
| **Baseline** | Approved version at a point in time |
| **Change Control** | Process to manage changes to baseline |

## Configuration Management Activities

Identification - Identify items to control

Control - Manage changes

Status Accounting - Track status of items

Audit - Verify integrity of items

⚠️ Note: Professor will provide overview slides

__________________________________________________

# PART B: NUMERICAL TOPICS

__________________________________________________

# 8. EARNED VALUE MANAGEMENT (EVM)

## ⚠️ CRITICAL: Focus on COMPLEX END (Professor's Hint!)

## What is EVM?

Method to measure project performance by comparing planned vs actual progress.

## Project Status Assessment

Budget: Under / Over / On Budget

Schedule: Ahead / Behind / On Schedule

__________________________________________________

## THREE CORE EVM ELEMENTS ⭐

## 1. Planned Value (PV)

Definition: Approved value of work to be completed by a given time.

Also called: Budgeted Cost of Work Scheduled (BCWS)

Formula:

PV = (Planned % Complete) × BAC

## 2. Actual Cost (AC)

Definition: Total cost actually incurred for work completed.

Also called: Actual Cost of Work Performed (ACWP)

Note: No formula - this is GIVEN (actual money spent)

## 3. Earned Value (EV)

Definition: Value of work actually completed to date.

Also called: Budgeted Cost of Work Performed (BCWP)

Formula:

EV = (Actual % Complete) × BAC

BAC = Budget at Completion (Total project budget)

__________________________________________________

## VARIANCE FORMULAS ⭐⭐

## Schedule Variance (SV)

SV = EV - PV

| SV Result | Meaning |
| --- | --- |
| SV > 0 (Positive) | **Ahead of schedule** |
| SV = 0 | On schedule |
| SV < 0 (Negative) | **Behind schedule** |

## Cost Variance (CV)

CV = EV - AC

| CV Result | Meaning |
| --- | --- |
| CV > 0 (Positive) | **Under budget** |
| CV = 0 | On budget |
| CV < 0 (Negative) | **Over budget** |

Memory Trick: EV always comes first!

SV = EV - PV (Schedule uses Planned)

CV = EV - AC (Cost uses Actual)

__________________________________________________

## PERFORMANCE INDEX FORMULAS ⭐⭐

## Schedule Performance Index (SPI)

SPI = EV / PV

| SPI Result | Meaning |
| --- | --- |
| SPI > 1 | **Ahead of schedule** |
| SPI = 1 | On schedule |
| SPI < 1 | **Behind schedule** |

## Cost Performance Index (CPI)

CPI = EV / AC

| CPI Result | Meaning |
| --- | --- |
| CPI > 1 | **Under budget** (earning more than spending) |
| CPI = 1 | On budget |
| CPI < 1 | **Over budget** (earning less than spending) |

CPI Interpretation: For every $1 spent, you earn $CPI.

CPI = 0.67 → Earning $0.67 per $1 spent (33% over budget)

CPI = 1.25 → Earning $1.25 per $1 spent (25% under budget)

__________________________________________________

## FORECASTING FORMULAS ⭐⭐⭐ (COMPLEX END)

## Estimate to Complete (ETC)

Definition: Expected cost to finish REMAINING work.

Formula:

ETC = (BAC - EV) / CPI

## Estimate at Completion (EAC)

Definition: Expected TOTAL cost of completing ALL work.

Four Methods:

| Scenario | Formula |
| --- | --- |
| One-time variance (atypical) | `EAC = AC + (BAC - EV)` |
| Based on CPI (typical) | `EAC = BAC / CPI` or `EAC = AC + [(BAC - EV) / CPI]` |
| Based on CPI and SPI | `EAC = AC + [(BAC - EV) / (CPI × SPI)]` |
| New estimate produced | `EAC = AC + ETC` |

## Variance at Completion (VAC)

Definition: Forecast of cost variance at project end.

VAC = BAC - EAC

| VAC Result | Meaning |
| --- | --- |
| Positive | Under budget (savings) |
| Negative | Over budget (overrun) |

## To Complete Performance Index (TCPI)

Definition: Cost efficiency required to complete within budget.

Two Cases:

| Condition | Formula |
| --- | --- |
| If on/under budget (use BAC) | `TCPI = (BAC - EV) / (BAC - AC)` |
| If over budget (use EAC) | `TCPI = (BAC - EV) / (EAC - AC)` |

Interpretation:

TCPI > 1 → Must work more efficiently to meet budget

TCPI < 1 → Can relax slightly

TCPI = 1 → Continue at current efficiency

__________________________________________________

## EVM FORMULAS QUICK REFERENCE

| Metric | Formula | > 0 or > 1 | < 0 or < 1 |
| --- | --- | --- | --- |
| **SV** | EV - PV | Ahead | Behind |
| **CV** | EV - AC | Under budget | Over budget |
| **SPI** | EV / PV | Ahead | Behind |
| **CPI** | EV / AC | Under budget | Over budget |
| **ETC** | (BAC - EV) / CPI | - | - |
| **EAC** | BAC / CPI | - | - |
| **VAC** | BAC - EAC | Savings | Overrun |
| **TCPI** | (BAC - EV) / (BAC - AC) | Work harder | Can relax |

__________________________________________________

## WORKED EXAMPLE 1: Basic EVM

Problem:

Project Duration: 12 months

Budget (BAC): $100,000

Time Elapsed: 6 months

Planned % Complete: 50%

Actual % Complete: 40%

Amount Spent (AC): $60,000

Solution:

Step 1: Calculate PV
PV = Planned % × BAC
PV = 50% × $100,000 = $50,000

Step 2: Calculate EV
EV = Actual % × BAC
EV = 40% × $100,000 = $40,000

Step 3: AC is given
AC = $60,000

Step 4: Calculate SV
SV = EV - PV = $40,000 - $50,000 = -$10,000
→ BEHIND SCHEDULE (negative)

Step 5: Calculate CV
CV = EV - AC = $40,000 - $60,000 = -$20,000
→ OVER BUDGET (negative)

Step 6: Calculate SPI
SPI = EV / PV = $40,000 / $50,000 = 0.8
→ BEHIND SCHEDULE (less than 1)

Step 7: Calculate CPI
CPI = EV / AC = $40,000 / $60,000 = 0.67
→ OVER BUDGET (earning 67¢ per $1 spent)

Conclusion: Project is behind schedule and over budget!

__________________________________________________

## WORKED EXAMPLE 2: Forecasting (Complex)

Continuing from Example 1...

Step 8: Calculate ETC
ETC = (BAC - EV) / CPI
ETC = ($100,000 - $40,000) / 0.67
ETC = $60,000 / 0.67 = $89,552

Step 9: Calculate EAC (using CPI)
EAC = BAC / CPI
EAC = $100,000 / 0.67 = $149,254

OR

EAC = AC + ETC = $60,000 + $89,552 = $149,552

Step 10: Calculate VAC
VAC = BAC - EAC
VAC = $100,000 - $149,254 = -$49,254
→ Expected $49,254 OVERRUN

Step 11: Calculate TCPI (to complete within original budget)
TCPI = (BAC - EV) / (BAC - AC)
TCPI = ($100,000 - $40,000) / ($100,000 - $60,000)
TCPI = $60,000 / $40,000 = 1.5
→ Must be 50% MORE efficient to meet original budget (very difficult!)

__________________________________________________

## WORKED EXAMPLE 3: Table-Based Problem

Given Monthly Data:

| Month | PV | AC | EV |
| --- | --- | --- | --- |
| Jan | 10 | 10 | 5 |
| Feb | 15 | 20 | 15 |
| Mar | 25 | 30 | 25 |
| Apr | 20 | 40 | 35 |
| May | 25 | 50 | 45 |
| Jun | 30 | 60 | 55 |

Find CV and SV on June 30:

Step 1: Sum values to June
PV (Jan-Jun) = 10 + 15 + 25 + 20 + 25 + 30 = 125
AC (Jan-Jun) = 10 + 20 + 30 + 40 + 50 + 60 = 210
EV (Jan-Jun) = 5 + 15 + 25 + 35 + 45 + 55 = 180

Step 2: Calculate CV
CV = EV - AC = 180 - 210 = -30
→ OVER BUDGET by 30 units

Step 3: Calculate SV
SV = EV - PV = 180 - 125 = +55
→ AHEAD OF SCHEDULE by 55 units

Interpretation: Project is ahead of schedule but over budget!

__________________________________________________

# 9. COMMUNICATION MANAGEMENT

## Communication Channels Formula ⭐

Number of Channels = n(n-1) / 2

Where n = number of stakeholders/team members

Examples:

| Team Size (n) | Channels | Calculation |
| --- | --- | --- |
| 5 | 10 | 5×4/2 = 10 |
| 10 | 45 | 10×9/2 = 45 |
| 15 | 105 | 15×14/2 = 105 |
| 20 | 190 | 20×19/2 = 190 |

## Effect of Adding Team Members

Problem: Team has 10 members. 3 more join. How many NEW channels?

Original channels: 10(10-1)/2 = 45
New team size: 10 + 3 = 13
New channels: 13(13-1)/2 = 78
Additional channels: 78 - 45 = 33 new channels

__________________________________________________

## Three Communication Methods

| Method | Description | Examples |
| --- | --- | --- |
| **Interactive** | Real-time, multi-directional | Meetings, calls, video conferences |
| **Push** | One-way, sent to specific receivers | Emails, memos, reports |
| **Pull** | Receiver accesses when needed | Intranet, shared drives, wikis |

__________________________________________________

## STRATEGIES FOR REDUCING COMMUNICATION COMPLEXITY ⭐

**Professor's Paragraph - Use as Template:**

>

Too many communication channels can lead to confusion. PM can simplify by:

>

1. **Create sub-teams** - Let each group communicate through a single representative

2. **Set up clear communication plan** - Define who talks to whom, how often, which tools

3. **Single source of truth** - Keep all information in one project management tool

4. **Reduce meeting overload** - Combine similar meetings, remove low-value ones

5. **Limit direct stakeholder access** - Route through PM or team leads only

>

These actions make communication cleaner, simpler, and easier for everyone.

__________________________________________________

# 10. MOTIVATION THEORIES

## ⭐ Professor's Favorite Topic - Scenario Questions!

__________________________________________________

## MASLOW'S HIERARCHY OF NEEDS ⭐⭐

/\
                   /  \
                  /    \      5. SELF-ACTUALIZATION
                 / S-A  \     (Creativity, personal growth,
                /────────\     reaching full potential)
               /          \
              /  ESTEEM    \  4. ESTEEM NEEDS
             /──────────────\ (Recognition, respect,
            /                \ achievement, status)
           /     SOCIAL       \
          /────────────────────\ 3. SOCIAL/BELONGING
         /                      \ (Relationships, team,
        /       SAFETY           \ friendship, family)
       /──────────────────────────\
      /                            \ 2. SAFETY NEEDS
     /      PHYSIOLOGICAL           \ (Security, stability,
    /────────────────────────────────\ job security)
                                      
                                      1. PHYSIOLOGICAL (BASE)
                                      (Food, water, shelter, sleep)

## Key Points:

People move UP as lower needs are satisfied

Cannot focus on higher needs if lower needs are unmet

PM must identify which level employee is at

## Level Examples:

| Level | Examples in Workplace |
| --- | --- |
| **Physiological** | Salary for food/shelter, breaks, comfortable workspace |
| **Safety** | Job security, safe work environment, health insurance |
| **Social** | Team activities, good relationships, belonging to team |
| **Esteem** | Recognition, promotions, respect from colleagues |
| **Self-Actualization** | Challenging work, creativity, personal development |

__________________________________________________

## HERZBERG'S TWO-FACTOR THEORY ⭐⭐

| Factor Type | Effect | Examples |
| --- | --- | --- |
| **Hygiene Factors** (Dissatisfiers) | Cause dissatisfaction if MISSING, but DON'T motivate if present | Salary, policies, working conditions, job security, relationships, status |
| **Motivation Factors** (Satisfiers) | TRULY motivate and increase satisfaction | Achievement, recognition, the work itself, responsibility, growth, advancement |

## Key Insight ⭐

Hygiene factors met ≠ Motivation

A person can have good salary, house, car, family
BUT still be unmotivated!

True motivation comes from MOTIVATION FACTORS.

__________________________________________________

## SCENARIO EXAMPLE 1: Maslow

Question: "A project manager has a good house, good car, and happy family. But he is not happy at work. Explain why using Maslow's theory."

Answer:

Using Maslow's Hierarchy of Needs:

Physiological needs - MET (has salary for food, shelter)

Safety needs - MET (job security, stable life)

Social needs - MET (happy family, relationships)

Esteem needs - MAY NOT BE MET (needs recognition, achievement, respect)

Self-actualization - NOT MET (needs personal growth, challenging work)

The PM is unhappy because lower-level needs are satisfied, but higher-level needs (esteem, self-actualization) are NOT met. He needs:

Recognition for his work

Challenging projects

Opportunities for growth

Respect from peers

__________________________________________________

## SCENARIO EXAMPLE 2: Herzberg

Question: "An employee has all material comforts - good salary, nice office, job security. How would you motivate this person?"

Answer:

Using Herzberg's Two-Factor Theory:

Hygiene factors present:

✅ Good salary

✅ Nice office (working conditions)

✅ Job security

These only PREVENT dissatisfaction but don't MOTIVATE.

To truly motivate, provide Motivation Factors:

Give challenging work - interesting, meaningful tasks

Provide recognition - acknowledge achievements publicly

Offer growth opportunities - training, new skills, career advancement

Increase responsibility - delegate important decisions

Enable achievement - set goals that lead to accomplishment

__________________________________________________

## QUICK COMPARISON

| Aspect | Maslow | Herzberg |
| --- | --- | --- |
| **Focus** | Human needs hierarchy | Job satisfaction factors |
| **Levels** | 5 levels (pyramid) | 2 categories |
| **Key Idea** | Satisfy lower needs first | Hygiene ≠ Motivation |
| **Application** | Identify which level person is at | Identify if missing hygiene or motivation factors |

__________________________________________________

# 11. PROJECT COST MANAGEMENT

## Cost Management Processes

| Process | Description |
| --- | --- |
| **Plan Cost** | Develop cost management approach |
| **Estimate Costs** | Approximate monetary resources needed |
| **Determine Budget** | Aggregate costs to establish baseline |
| **Control Costs** | Monitor and control project costs |

__________________________________________________

## BUDGET FORMULA ⭐⭐

Cost Baseline = Cost Estimate + Contingency Reserve

Project Budget = Cost Baseline + Management Reserve

## Visual Representation:

┌────────────────────────────────────────┐
│          PROJECT BUDGET                │
├────────────────────────────────────────┤
│  ┌──────────────────────────────────┐  │
│  │        COST BASELINE             │  │
│  │  ┌────────────────────────────┐  │  │
│  │  │      COST ESTIMATE         │  │  │
│  │  │   (All work packages)      │  │  │
│  │  └────────────────────────────┘  │  │
│  │   + Contingency Reserve          │  │
│  └──────────────────────────────────┘  │
│  + Management Reserve                  │
└────────────────────────────────────────┘

## Two Types of Reserves ⭐

| Reserve Type | Purpose | Part of Baseline? | Authority |
| --- | --- | --- | --- |
| **Contingency** | Known/identified risks | ✅ YES | PM can use |
| **Management** | Unknown risks | ❌ NO | Needs management approval |

__________________________________________________

## WORKED EXAMPLE: Budget Calculation

Given Project Costs:

| Component | Cost |
| --- | --- |
| HR Costs | $50,000 |
| Equipment | $30,000 |
| Materials | $10,000 |
| Services | $5,000 |
| **Cost Estimate** | **$95,000** |

Risk Reserves:

Contingency Reserve (for identified risks): $9,500 (10% of estimate)

Management Reserve (for unknown risks): $10,450 (10% of baseline)

Calculation:

Cost Estimate = $50,000 + $30,000 + $10,000 + $5,000 = $95,000

Cost Baseline = Cost Estimate + Contingency Reserve
Cost Baseline = $95,000 + $9,500 = $104,500

Project Budget = Cost Baseline + Management Reserve
Project Budget = $104,500 + $10,450 = $114,950

__________________________________________________

## ⚠️ Important Clarification

SPI and CPI are NOT in Cost Management!

| Metric | Belongs To |
| --- | --- |
| SPI, CPI | EVM Chapter |
| Budget Baseline | Cost Management Chapter |

__________________________________________________

# 12. STAKEHOLDER REGISTER

## What is a Stakeholder?

Individuals, groups, or organizations who may affect, be affected by, or perceive themselves affected by the project.

## Stakeholder Register Components

| Column | Description |
| --- | --- |
| **Name/Role** | Stakeholder identification |
| **Job Title** | Position in organization |
| **Contact** | Phone, email |
| **Category** | Internal/External |
| **Expectation** | What they want from project |
| **Communication Req.** | How/when to update them |
| **Power/Interest** | Grid position |
| **Engagement Level** | Current & Desired |

__________________________________________________

## POWER/INTEREST GRID ⭐⭐

HIGH POWER
                  │
   ┌──────────────┼──────────────┐
   │   KEEP       │    MANAGE    │
   │  SATISFIED   │    CLOSELY   │
   │              │              │
LOW├──────────────┼──────────────┤HIGH
INT│              │              │INT
   │   MONITOR    │    KEEP      │
   │    ONLY      │   INFORMED   │
   │              │              │
   └──────────────┴──────────────┘
              LOW POWER

## Four Quadrants

| Quadrant | Power | Interest | Strategy | Examples |
| --- | --- | --- | --- | --- |
| **Manage Closely** | High | High | Work closely, full engagement | Sponsor, PM, Key client |
| **Keep Satisfied** | High | Low | Keep happy, don't bore with details | Senior executives, Regulators |
| **Keep Informed** | Low | High | Regular updates, can help with details | End-users, Team members |
| **Monitor** | Low | Low | Minimal effort, newsletters | General public |

__________________________________________________

## STAKEHOLDER REGISTER EXAMPLE

| Name | Job Title | Contact | Category | Expectation | Communication | Power/Interest | Engagement |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Qasim | Project Lead | 0333-2244768 | Internal | On time, within budget | Email & Tel | Keep Satisfied | Leading |
| Ali | Sponsor | ali@company.com | Internal | ROI, success | Weekly report | Manage Closely | Supportive |
| Users | End Users | - | External | Easy to use | Monthly demo | Keep Informed | Neutral |

__________________________________________________

## LEVELS OF ENGAGEMENT

| Level | Description |
| --- | --- |
| **Unaware** | Doesn't know project exists |
| **Resistant** | Doesn't want project to happen |
| **Neutral** | Fine either way |
| **Supportive** | Wants project to succeed |
| **Leading** | Actively helping project succeed |

__________________________________________________

# 13. ORGANIZATIONAL STRUCTURE

## Three Main Types

| Structure | PM Authority | Func. Mgr Authority | Team Reporting |
| --- | --- | --- | --- |
| **Functional** | Very Low | Very High | To Func. Manager |
| **Projectized** | Very High | Very Low | To PM |
| **Matrix** | Varies | Varies | Dual reporting |

__________________________________________________

## MATRIX STRUCTURE VARIANTS ⭐⭐

| Type | PM Authority | Func. Mgr Authority | Conflict Level |
| --- | --- | --- | --- |
| **Weak Matrix** | 20-30% | 70-80% | Medium |
| **Balanced Matrix** | 50% | 50% | **HIGHEST** |
| **Strong Matrix** | 70-80% | 20-30% | Medium |

## Why Balanced Matrix Has HIGHEST Conflicts?

Equal power = both want control

Team member has TWO bosses with equal authority

Competing priorities

Unclear decision-making authority

__________________________________________________

## COMPLETE COMPARISON TABLE

| Aspect | Functional | Weak Matrix | Balanced Matrix | Strong Matrix | Projectized |
| --- | --- | --- | --- | --- | --- |
| PM Authority | None/Little | Limited | Low-Moderate | Moderate-High | High-Total |
| Func. Mgr Role | Controls | Controls | Mixed | Limited | Little/None |
| PM Role | Part-time | Part-time | Full-time | Full-time | Full-time |
| Resource Avail. | Little | Limited | Low-Moderate | Moderate-High | High-Total |
| Budget Control | Func. Mgr | Func. Mgr | Mixed | PM | PM |
| PM Admin Staff | Part-time | Part-time | Part-time | Full-time | Full-time |

__________________________________________________

## SCENARIO QUESTION

Question: "In an organization, team members report to both project manager and department heads. Equal power distribution creates frequent conflicts. What structure is this?"

Answer: This is a Balanced (Standard) Matrix structure because:

Dual reporting to both PM and Functional Manager

Equal (50-50) authority distribution

Highest conflict level due to equal power

Neither manager dominates decisions

__________________________________________________

# PART C: QUICK REFERENCE TABLES

__________________________________________________

# ALL FORMULAS IN ONE PLACE

## Communication

Channels = n(n-1) / 2

## COCOMO Basic

Effort = a × (KLOC)^b
Time = c × (Effort)^d

## COCOMO Intermediate

Effort = EAF × a × (KLOC)^b
EAF = Product of all cost drivers

## Cost Management

Cost Baseline = Cost Estimate + Contingency Reserve
Project Budget = Cost Baseline + Management Reserve

## EVM Core

PV = Planned % × BAC
EV = Actual % × BAC
AC = Given (actual spent)

## EVM Variance

SV = EV - PV
CV = EV - AC

## EVM Performance

SPI = EV / PV
CPI = EV / AC

## EVM Forecasting

ETC = (BAC - EV) / CPI
EAC = BAC / CPI
VAC = BAC - EAC
TCPI = (BAC - EV) / (BAC - AC)

__________________________________________________

# COCOMO ABCD VALUES

| Mode | a | b | c | d |
| --- | --- | --- | --- | --- |
| Organic | 2.4 | 1.05 | 2.5 | 0.38 |
| Semi-detached | 3.0 | 1.12 | 2.5 | 0.35 |
| Embedded | 3.6 | 1.20 | 2.5 | 0.32 |

__________________________________________________

# EVM INTERPRETATION

| Metric | > 0 or > 1 | = 0 or = 1 | < 0 or < 1 |
| --- | --- | --- | --- |
| **SV** | Ahead of schedule | On schedule | Behind schedule |
| **CV** | Under budget | On budget | Over budget |
| **SPI** | Ahead of schedule | On schedule | Behind schedule |
| **CPI** | Under budget | On budget | Over budget |

__________________________________________________

# CONTRACT SELECTION

| Scope Clarity | Risk Preference | Contract |
| --- | --- | --- |
| Clear | Control cost | Fixed Price |
| Unclear | Accept uncertainty | Cost Reimbursable |
| Partial | Share risk | Time & Materials |

__________________________________________________

# MATRIX AUTHORITY %

| Type | PM | Functional Mgr |
| --- | --- | --- |
| Weak | 20-30% | 70-80% |
| Balanced | 50% | 50% |
| Strong | 70-80% | 20-30% |

__________________________________________________

# 📋 EXAM CHECKLIST

# ⭐⭐⭐⭐⭐ CRITICAL

[ ] Scrum/Agile - All roles, events, artifacts, principles

[ ] EVM - ALL formulas including forecasting (COMPLEX END!)

# ⭐⭐⭐⭐ HIGH

[ ] COCOMO - Basic AND Intermediate with EAF

[ ] Procurement - All 3 types with subdivisions

[ ] PM Responsibilities - 10 knowledge areas

[ ] Maslow & Herzberg - Scenario practice

[ ] Matrix Structures - All types with conflict levels

# ⭐⭐⭐ MEDIUM

[ ] Communication - Channels formula + paragraph

[ ] Stakeholder Register - Table creation

[ ] Cost Management - Baseline formula

# ⭐⭐ MATERIALS PROVIDED

[ ] Selenium - Sample code from professor

[ ] Quality Management - Slides from professor

[ ] Configuration Management - Slides from professor

__________________________________________________

# 💡 PROFESSOR'S HINTS

EVM: Focus on COMPLEX END, not simple

Scrum: Study ALL lectures - no shortcuts

Selenium: Modify sample code, don't copy exactly

Contracts: Complex scenarios may need TWO contracts

Maslow/Herzberg: Think practically about workplace scenarios

__________________________________________________

# 🎯 EXAM STRATEGY

For Selenium: Modify sample code to show individual effort

For Scenarios: Think as a Project Manager

For Numerical: Show ALL calculation steps

For Scrum: Reference specific activities/processes

For EVM: Double-check positive/negative interpretations

__________________________________________________

Document Version: 1.0

Last Updated: February 2, 2026

Pages: ~30

__________________________________________________

# 🎓 GOOD LUCK WITH YOUR SPM FINAL EXAM!