# Software Risk Assessment and Analysis: Banking Application

## Context

A software development team is tasked with building an online banking application that allows users to view account balances, transfer funds, and pay bills. Given the sensitivity of financial transactions and user data, conducting a comprehensive risk assessment and analysis is crucial.

## Step 1: Identify Risks

1. Security Risks:

- Unauthorized access to user accounts (e.g., due to weak authentication).

- Data breaches expose sensitive information like account numbers and passwords.

- SQL injection or other cyberattacks exploiting application vulnerabilities.

2. Operational Risks:

- Downtime due to server overload during peak transaction times.

- Data loss or corruption during fund transfers.

3. Compliance Risks:

- Failure to meet regulatory standards like PCI DSS (Payment Card Industry Data Security Standard) for secure payment processing.

- Non-compliance with GDPR (General Data Protection Regulation.) or other data protection laws.

4. Development Risks:

- Delayed delivery due to unclear requirements.

- Bugs caused by incomplete testing, particularly under concurrent user loads.

## Step 2: Analyze Risks

Using a Risk Matrix, prioritize risks based on their likelihood and impact:

| Risk | Likelihood (1-5) | Impact (1-5) | Risk Level (Likelihood × Impact) |
| --- | --- | --- | --- |
| Unauthorized access | 4 | 5 | 20 |
| Downtime during peak hours | 3 | 4 | 12 |
| Data breach | 3 | 5 | 15 |
| Non-compliance with PCI DSS | 2 | 5 | 10 |
| Bugs in fund transfer logic | 3 | 4 | 12 |

## Step 3: Plan Mitigation Strategies

### High Risk: Unauthorized Access

- Implement multi-factor authentication (MFA).

- Use advanced encryption (e.g., AES-256) for data storage and transfer.

### High Risk: Data Breach

- Perform regular penetration testing.

- Deploy intrusion detection and prevention systems (IDPS).

### Medium Risk: Downtime

- Introduce load balancing and scalability features.

- Set up disaster recovery and backup systems.

### Medium Risk: Compliance Failures

- Hire a compliance consultant to ensure adherence to relevant laws.

- Conduct regular audits to validate compliance.

### Medium Risk: Bugs

- Adopt automated testing and continuous integration pipelines.

- Conduct rigorous code reviews and scenario-based testing.

## Step 4: Monitor and Reassess

- Continuously monitor application performance and security logs.
- Update the risk assessment as the application evolves or new threats emerge.
- Perform biannual reviews of risk management practices to ensure ongoing effectiveness.