## 🧠 Scenario 1: Effective Project Manager Competencies

### Knowledge, Performance, and Personal Skills

Case Study: The Campus Portal Project

Context:
A group of Computer Science students from XYZ University was developing a Campus Portal System as their semester project. The client, an administrative department, gave vague requirements like “students should easily view all details online.”

Challenge:
The team struggled to identify what “all details” meant — whether it referred to grades, attendance, course materials, or fee records. Sprint planning stalled, and progress slowed.

Action:
The project manager, Ahmed Khan, used his technical knowledge of software requirements engineering to organize a requirement clarification workshop.

- He introduced tools like Jira and Miro to map user stories and visualize features.

- Transformed the unclear requirements into a structured backlog with well-defined epics, stories, and acceptance criteria.

- Applied MoSCoW prioritization to identify essential vs optional features.
Ahmed also used his personal skills to motivate the team, manage client expectations, and maintain calm communication even during confusion.

Result:
The team gained clarity and confidence. Development began smoothly using Scrum, and the first sprint demo impressed the client.

Key Takeaway:
Technical project management requires domain knowledge (tools, methods), performance discipline (clear documentation), and strong personal skills (communication and adaptability).

Scenario 2: Code of Conduct and Ethics

### Responsibility, Respect, Fairness, Honesty

Case Study: The Git Repository Leak

Context:
A student software team working on a freelance e-commerce website accidentally pushed confidential credentials (API keys and database passwords) to a public GitHub repository. Within hours, the client noticed unauthorized access attempts.

Challenge:
The breach risked exposing customer data and damaging the client’s trust. Panic spread among the team members.

Action:
The project manager, Bilal Haider, took immediate responsibility.

- He informed the client about the leak, showing honesty and transparency.

- Worked with the team to revoke compromised keys, secure the repository, and migrate credentials to environment variables (.env) using Git ignore policies.

- Conducted a security awareness session explaining ethical software practices (data protection, NDA compliance, and confidentiality).

- Instead of blaming the responsible developer, Bilal treated the situation with respect and turned it into a learning opportunity.

Result:
The issue was resolved quickly, and the client appreciated the professional handling. The team implemented stronger DevSecOps practices, using GitLab CI/CD with secure secrets management.

Key Takeaway:
Technical ethics in computer science is not just about honesty — it’s about taking responsibility for systems, respecting data privacy, and ensuring fairness in how issues are handled.

## Scenario 3: Four Project Dimensions — People, Product, Process, Project

Case Study: The Health Tracking App

Context:
A group from XYZ College of Computing was developing a health tracking mobile application using Flutter and Firebase. Midway through, delays occurred because developers were unclear about module ownership and the testing team wasn’t aligned with sprint goals.

Challenge:
Repeated bugs appeared in builds, and communication gaps led to missed deadlines.

Action:
The project manager, Faisal Malik, evaluated the project across the four key dimensions:

- People: Divided the team into feature squads — Frontend (Flutter), Backend (Firebase Functions), Testing (Postman & Selenium), and UI/UX (Figma).

- Product: Cleaned the backlog, refined user stories (e.g., “Track daily calorie intake”) with acceptance tests.

- Process: Adopted Agile Scrum — 2-week sprints, sprint planning, and retrospectives on Trello.

- Project: Created a clear timeline using Gantt charts and Burndown reports in Jira.

Result:
Productivity increased, bugs reduced, and the app prototype was delivered on time with accurate tracking and a clean UI.

Key Takeaway:
Balancing all four dimensions — People (team setup), Product (what’s built), Process (how it’s built), and Project (schedule & milestones) — is crucial in any real-world software project.

## Scenario 4: Dealing with Team Conflicts (Adapting Office Politics)

### Do not feed the fire, stand up, protect reputation, avoid micromanaging

Case Study: The Tech Stack Disagreement

Context:
During a collaborative software project for a startup client, two senior developers disagreed over which framework to use for the backend — Node.js or Django. Each tried to convince the project manager to support their choice.

Challenge:
The argument created tension and slowed progress. Team morale dropped, and meetings became unproductive.

Action:
The project manager, Salman Raza, remained neutral and did not feed the fire.

- He organized a technical evaluation meeting, asking both developers to present a comparative analysis (performance benchmarks, scalability, ease of integration).

- After reviewing facts, he facilitated a data-driven decision — choosing Node.js because the existing frontend was built with React, ensuring better compatibility.

- Salman stood firm on the decision, avoided micromanaging, and focused on delivery timelines.

Result:
The disagreement ended professionally. The team respected the transparent decision-making, and productivity improved.

Key Takeaway:
Technical leadership is about staying objective — rely on data, not emotions. Protect your reputation by handling conflicts logically, not politically.