## Scenario: AI-Powered Tuberculosis Diagnosis System using Chest X-Ray Analysis

### 1. Project Overview

The project aims to design and implement an AI-driven Disease Diagnosis System capable of detecting Tuberculosis (TB) from chest X-ray images using machine learning (ML) and deep learning (DL) techniques.

The system automates the diagnostic process by analyzing radiographic images and generating a probability-based result (“TB Positive” or “TB Negative”), assisting radiologists in early and accurate diagnosis.

This project combines medical image processing, artificial intelligence, and cloud-based software engineering under a well-structured software project management framework.

### 2. Project Objectives

- Develop an AI model to classify chest X-rays into TB-positive or TB-negative.

- Build a secure, cloud-based application accessible to hospitals and diagnostic centers.

- Integrate with electronic health records (EHR) systems.

- Ensure compliance with medical data security standards (HIPAA, ISO 13485).

- Provide explainable AI results (highlight affected lung regions).

### 3. Stakeholders and Roles

| Stakeholder | Role / Responsibility |
| --- | --- |
| Project Manager | Oversees planning, scheduling, cost, and quality control. |
| AI/ML Engineers | Develop and train the CNN-based model (TensorFlow, PyTorch). |
| Software Developers | Build the web/cloud platform and user interface. |
| Radiologists (Domain Experts) | Provide labeled data and validate AI results. |
| Data Engineers | Handle data preprocessing, augmentation, and pipeline automation. |
| Quality Assurance (QA) | Perform software testing, model validation, and ethical compliance. |
| Hospital IT Admin | Manage deployment and user access. |

### 4. Project Life Cycle (SDLC + SPM Integration)

#### a. Initiation

- Problem Identification: Manual TB diagnosis from X-rays is time-consuming and error-prone.

- Feasibility Study: Evaluate use of convolutional neural networks (CNNs) and transfer learning (e.g., ResNet, EfficientNet).

- Scope Definition: AI-based TB detection system with REST API and visualization dashboard.

- Deliverables: Trained AI model, cloud-based web app, user manual, and validation reports.

#### b. Planning

- Requirements Gathering:

  - Functional: Upload X-ray → Analyze → Display result.

  - Non-functional: Accuracy ≥ 95%, latency ≤ 3 seconds, data privacy, scalability.

- Work Breakdown Structure (WBS):

  - Data Collection & Cleaning

  - Model Development (CNN Architecture)

  - Backend Development (APIs, Flask/FastAPI)

  - Frontend Dashboard (React.js)

  - Testing & Validation

  - Deployment (AWS/Azure)

- Risk Management:

  - Data bias → Mitigate via diverse datasets.

  - Overfitting → Use dropout & data augmentation.

  - Regulatory issues → Ensure anonymized medical data.

- Scheduling: Agile methodology with 2-week sprints.

- Budget Estimation: Hardware (GPUs), cloud services, data acquisition costs.

#### c. Execution

- Data Preparation:

  - Collect chest X-ray datasets (e.g., NIH, Montgomery, Shenzhen datasets).

  - Preprocess images (resize, normalize, enhance).

- Model Training:

  - Use CNN/ResNet architectures for image classification.

  - Apply data augmentation to improve robustness.

  - Validate using cross-validation and confusion matrix.

- Software Development:

  - Backend: Python (Flask/FastAPI), TensorFlow serving for model inference.

  - Frontend: React.js dashboard for result visualization.

  - Database: PostgreSQL for patient metadata and results.

  - Integration: RESTful API for hospital systems.

- Explainability:

  - Use Grad-CAM or LIME to highlight infected lung areas on X-rays.

#### d. Monitoring and Control

- Project Monitoring:

  - Tools: Jira for task tracking, GitHub for version control.

  - Weekly sprint reviews and code audits.

- Model Monitoring:

  - Continuous evaluation with new patient data.

  - Track performance metrics: Accuracy, Sensitivity, Specificity, AUC.

- Quality Assurance:

  - Unit testing for software modules.

  - Validation testing with radiologists.

  - Security testing for patient data.

#### e. Closure

- Conduct final validation with hospital partners.

- Generate performance report and compliance documentation.

- Deploy final version on secure cloud infrastructure.

- Provide user training, technical documentation, and support.

- Archive lessons learned for next-generation AI healthcare systems.

### 5. Tools and Technologies

| Category | Tools / Technologies |
| --- | --- |
| AI/ML Frameworks | TensorFlow, PyTorch, Keras |
| Programming Languages | Python, JavaScript |
| Web Frameworks | Flask, FastAPI, React.js |
| Database | PostgreSQL, MongoDB |
| Cloud Deployment | AWS S3, EC2, Docker, Kubernetes |
| Project Management | Jira, Trello, MS Project |
| Version Control | Git, GitHub |
| Data Annotation | Labelbox, CVAT |
| Testing | PyTest, Selenium |
| Visualization | Grad-CAM, Matplotlib, Plotly |

### 6. Key Software Project Management Practices

- Agile Methodology: Iterative development with frequent stakeholder feedback.

- Risk and Quality Management: Continuous validation and retraining of AI models.

- Ethical AI Compliance: Anonymized data, transparent AI decision-making.

- Integration Management: Seamless interoperability with hospital IT systems.

- Communication Management: Weekly stakeholder meetings and progress dashboards.

### 7. Expected Outcomes

- Accuracy: >95% TB detection rate on validation dataset.

- Processing Time: ≤3 seconds per image.

- Benefits:

  - Rapid screening for rural healthcare centers.

  - Reduces radiologist workload.

  - Enables early TB detection and improved patient outcomes.

- Scalability: Extendable to other lung diseases (e.g., pneumonia, COVID-19).

### 8. Future Enhancements

- Integration with mobile X-ray devices.

- Incorporation of clinical metadata for multi-modal diagnosis.

- AI model explainability improvements using deep visualization.

- Deployment as a telemedicine support tool.