### Scenario: Automated Packaging Machine Control System

#### 1. Project Overview

A manufacturing company wants to develop an automated packaging machine that can detect, fill, seal, and label products efficiently.

The software will control the machine’s mechanical components (motors, sensors, actuators) and interface with a monitoring dashboard.

#### 2. Stakeholders

- Client: Manufacturing company

- Project Manager: Oversees planning, budgeting, and coordination

- Software Engineers: Develop embedded software and user interfaces

- Hardware Engineers: Design and integrate the machine’s hardware components

- Quality Assurance Team: Tests machine safety, accuracy, and reliability

- Operators: End-users who interact with the machine

#### 3. Project Phases

##### a. Initiation

- Define project goals: automate packaging, reduce errors, and increase output.

- Conduct feasibility study: assess integration of sensors, motors, and PLCs (Programmable Logic Controllers).

- Identify constraints: power supply, environment, and safety standards.

##### b. Planning

- Create Work Breakdown Structure (WBS):

  - Firmware development for microcontrollers

  - Machine control software (real-time OS)

  - Human–Machine Interface (HMI) design

  - System integration and testing

- Schedule using Gantt chart or Agile sprints.

- Allocate resources (engineers, hardware, test rigs).

- Identify risks: sensor failure, software delay, budget overrun.

##### c. Execution

- Develop embedded code to control conveyor belts and robotic arms.

- Integrate sensors for object detection and alignment.

- Build HMI dashboard for real-time monitoring.

- Conduct unit testing on each software module.

##### d. Monitoring and Control

- Track progress using KPIs (e.g., cycle time, error rate).

- Use version control (Git) for code management.

- Perform change management when hardware specs are updated.

- Conduct system tests to ensure communication between hardware and software.

##### e. Closure

- Deliver final tested machine.

- Train operators and maintenance staff.

- Gather feedback and document lessons learned for future projects.

### Key Software Project Management Concepts Used

- Scope Management: Define clear deliverables .

- Risk Management: Prepare contingency plans for hardware–software mismatches.

- Quality Management: Perform validation and verification tests.

- Time and Cost Management: Use project tracking tools (Jira, MS Project).

- Communication Management: Weekly review meetings between software and hardware teams.