Here's a case study on estimating software development effort using COCOMO (Constructive Cost Model) and Function Point Analysis (FPA):

Case Study:

A software development company, "TechCorp," is tasked with developing a web-based project management tool for a client. The tool will have the following features:

1. User authentication and authorization

2. Project creation and management

3. Task assignment and tracking

4. Reporting and analytics

5. Integration with existing systems

Requirements Gathering:

The development team gathers requirements from the client and creates a detailed specification document. They identify the following functional requirements:

1. 15 user roles with different access levels

2. 20 project management features

3. 10 reporting and analytics features

4. Integration with 3 existing systems

Function Point Analysis (FPA):

The development team uses FPA to estimate the software size. They count the following function points:

1. Inputs: 25

2. Outputs: 30

3. Inquiries: 10

4. Files: 5

5. Interfaces: 3

Using the FPA formula, they calculate the total function points: 25 + 30 + 10 + 5 + 3 = 73 function points

COCOMO Estimation:

The development team uses COCOMO to estimate the software development effort. They select the "organic" mode, as the project has a moderate level of complexity.

Using the COCOMO formula, they estimate the effort in person-months:

Effort = 3.2 × (KLOC)^1.05

where KLOC is the estimated thousands of lines of code.

Assuming an average of 100 lines of code per function point, the estimated KLOC is:

KLOC = 73 function points × 100 lines/function point ≈ 7.3 KLOC

Effort ≈ 3.2 × (7.3)^1.05 ≈ 24.5 person-months

Results:

The estimated effort using COCOMO is approximately 24.5 person-months. The development team can use this estimate to plan the project timeline, resource allocation, and budget.

The FPA estimate of 73 function points provides a basis for estimating the software size and complexity.

Conclusion:

This case study demonstrates the use of COCOMO and FPA for estimating software development effort and size. By combining these two methods, the development team can obtain a more accurate estimate of the project's complexity and resource requirements.