## Real-Time Scenario:

## IT Procurement in a Software Project

### Scenario Background

A bank wants to develop a new Mobile Banking Application to improve customer experience. The bank’s internal IT team cannot handle the full workload, so they decide to procure external IT services.

## 1. Plan Procurement Management (Real Situation)

The Project Manager identifies what must be outsourced:

- Mobile app development (Android & iOS)

- Cybersecurity testing

- Cloud hosting infrastructure

- UI/UX design

Internal approval is taken, budget is allocated, and procurement strategy is planned.

## 2. Conduct Procurements (Real Situation)

### Step 1: RFI (Request for Information)

The bank sends RFI to several IT vendors asking:

- What technology stack do you use?

- Experience in banking apps?

- Security certifications?

Purpose: Understand available solutions, not pricing.

### Step 2: RFP (Request for Proposal)

After analyzing RFIs, the bank sends RFP to shortlisted vendors:

- Detailed project scope

- Expected timeline

- Required security standards

- Support & maintenance

Vendors submit technical + financial proposals.

### Step 3: Vendor Selection

The bank evaluates vendors based on:

- Cost

- Past banking projects

- Security compliance

- Delivery timeline

Vendor ABC Technologies is selected.

## 3. Contract Types Used (Real-Time Examples)

### A. Fixed-Price Contract (Core App Development)

Used for: Mobile App Development

Why: Scope is clearly defined.

Example:

- ABC Technologies will develop the complete mobile app for $200,000 in 8 months.

- Any cost overrun is vendor’s responsibility.

👉 This is a Firm Fixed Price (FFP) contract.

### B. Fixed Price Incentive Fee (FPIF)

Used for: Early delivery

Example:

- If the vendor delivers the app 1 month early, they get $15,000 bonus.

- Encourages timely completion.

### C. Cost Reimbursable Contract (Cybersecurity R&D)

Used for: Penetration testing & security research

Why: Scope is uncertain due to evolving threats.

Example:

- Bank pays actual testing cost + $30,000 fixed fee.

- This is a Cost Plus Fixed Fee (CPFF) contract.

Risk lies mostly with the bank.

### D. Time & Materials Contract (Support & Maintenance)

Used for: Post-launch support (bug fixing, minor updates)

Example:

- Developer rate: $50/hour

- Cloud engineer: $70/hour

- Bank pays based on actual hours worked.

Suitable because effort varies month to month.

### E. Purchase Order (PO)

Used for: Cloud Services

Example:

- Purchase Order for Amazon Web Services (AWS) cloud storage – $10,000/month

- Commodity-based procurement.

## 4. Control Procurements (Real Situation)

- App milestones are reviewed monthly

- Code quality audits are conducted

- Invoices are matched with:

  - Purchase Order

  - Delivery reports

  - Invoice (Three-way matching)

Any deviation is handled through change requests.

## 5. Close Procurements (Real Situation)

Once:

- App is live

- Security standards met

- All payments cleared

The Project Manager:

- Signs contract closure documents

- Releases final payment

- Archives procurement records

Procurement is officially closed.

## One-Line Exam Summary

A real-time IT procurement scenario involves outsourcing software development using Fixed Price contracts for defined scope, Cost Reimbursable for uncertain work, Time & Material for support, and Purchase Orders for commodities, following procurement lifecycle steps from planning to closure.